## Slide 1
Mass Transition Drill
High Level ERCOT Lessons Learned
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
05/07/2019

## Slide 2
Contacts
Communication Cadence
Single Point of Contact – ERCOT
Calendar Invites (BCC Issue)
Communications:

## Slide 3
Market Interface Service Provider mismatches
POLR Connectivity
Allocation Designee Changes – unknown and/or not established
Test ESI ID Issues
Real Time Processing - RMTE
Environment:

## Slide 4
POLR Participation
POLR Process Knowledge
High Volume and Impact of Manual Intervention
Other:

## Slide 5
Mass Tran Drill – Day 3: Saturday
Status Comparison:
TDSP | In Review | Scheduled | Complete | Cancelled | Grand Total | % Complete
AEP | 0 | 1 | 833 | 48 | 882 | 94.44%
CNP | 0 | 119 | 937 | 62 | 1118 | 83.81%
ONCOR | 0 | 0 | 1005 | 57 | 1062 | 94.63%
TNMP | 0 | 5 | 758 | 63 | 826 | 91.77%
Grand Total | 0 | 125 | 3533 | 230 | 3888 | 90.87%
TDSP | In Review | Scheduled | Complete | Cancelled | Grand Total | % Complete
AEP Central | 0 | 540 | 18 | 36 | 594 | 9.09%
AEP North | 0 | 0 | 88 | 1 | 89 | 100%
CNP | 0 | 1 | 3972 | 120 | 4093 | 99.97%
ONCOR | 0 | 27 | 3690 | 380 | 4097 | 99.34%
TNMP | 0 | 56 | 734 | 58 | 848 | 93.39%
Grand Total | 0 | 624 | 8502 | 595 | 9721 | 93.58%
Breeze Mass Tran – Day 3: Saturday