| SCR Number | 799 | SCR Title | ERCOT Outage Study Cases in the System Operations Test Environment (SOTE) |
| --- | --- | --- | --- |
| Impact Analysis Date | May 7, 2019 |
| Estimated Cost/Budgetary Impact | Between $150k and $250k Annual Recurring Operations and Maintenance (O&M) Budget Cost: $150k – $180k |
| Estimated Time Requirements | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 5 to 7 months |
| ERCOT Staffing Impacts (across all areas) | Project Labor: 100% ERCOT; 0% Vendor The EMMS Production Support department will have ongoing operational impacts totaling 0.25 Full-Time Employee (FTE) to support this SCR. Annual incremental workload includes: * Release deployment testing & application testing = 120 hours * Access Setup and management = 100 hours * Market Participant support = 80 hours * Infrastructure patching support = 60 hours * Site Failovers = 40 hours |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: System Operations Test Environment (SOTE) 100% |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | ERCOT will update grid operations and practices to implement this SCR. |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.