| NPRR Number | 929 | NPRR Title | PTP Obligations with Links to an Option DAM Award Eligibility |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 7, 2019 |  |
| Estimated Cost/Budgetary Impact |  | Between $125k and $175k |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 5 to 8 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Project Labor: 20% ERCOT; 80% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management Systems (MMS) 98% - Data and Information Products (DAIP) 2% |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.