## Slide 1: May 22, 2019 RMS Update to TAC
Jim Lee

## Slide 2: Mass Transition Testing Update
SUCCESS! ERCOT, CRs and TDSPs SUCCESSFULLY COMPLETED THE 2019 MASS TRANSITION TEST!
Highlights:
  The Mass Transition ‘firedrill’ test was initiated by ERCOT on Wednesday, April 10th
  The effective Mass Transition date was scheduled for Friday, April 12th (per PUC Subst. R §25.43)
  General timeline for completion of Mass Transition is 5 days -- firedrill test concluded in 3 days
Statistics:
  3,533 Mass Transition orders were Completed successfully for Friday, April 12th
  349 orders were Cancelled due to Test Environment issues (due to sync issue non-existent in Prod)
  3,888 Total orders worked as part of the test
  99.8% complete as of Saturday, April 13th@10am; 100% complete April 13th@5pm
  Mass Transition Test concluded on Saturday, April 13th [Day 3 of 5]
Functionality Tested:
  Successful processing of “competitive” enrollment orders up to 7:00pm CT of Mass Transition Date
  Market communication responsibilities and timing for ERCOT, CRs, and TDSPs
  Market Participant coordination -- POLR participation & process knowledge

## Slide 3
Mass Tran Drill – Day 3: Saturday 10am
TDSP | Cancelled | In Review | Scheduled | Complete | Grand Total | % Complete
AEP Central | 36 | 0 | 540 | 18 | 594 | 9.09%
AEP North | 1 | 0 | 0 | 88 | 89 | 100%
CNP | 120 | 0 | 1 | 3972 | 4093 | 99.97%
ONCOR | 380 | 0 | 27 | 3690 | 4097 | 99.34%
TNMP | 58 | 0 | 56 | 734 | 848 | 93.39%
Grand Total | 595 | 0 | 624 | 8502 | 9721 | 93.58%
Breeze Mass Tran – Day 3: Saturday
TDSP | Cancelled | In Review | Scheduled | Complete | Total | % Complete | 
AEP | 48 | 0 | 1 | 833 | 882 | 99.8% | 
CNP | 181 | 0 | 0 | 937 | 1118 | 100% | 
ONCOR | 57 | 0 | 0 | 1005 | 1062 | 100% | 
TNMP | 63 | 0 | 5 | 758 | 826 | 99.3% | 
Grand Total | 349 | 0 | 6 | 3533 | 3888 | 99.8% | 
Mass Transition Testing Update

## Slide 4: Working Group Updates
Texas Standard Electronic Transaction (Texas SET)
    Final edits to Safety Net language to align RMG with current processes
    Provided recommendations to Draft NPRR to allow TDSPs to send 814_28s for Mass Transition switches
    Submitted changes to Texas Market Test Plan (TMTP) – via OBDRR012
Texas Data Transport and MarkeTrak Systems (TDTMS)
  Continual efforts to refresh annual MarkeTrak subtype analysis reporting while focusing on three general subtype buckets:
        Inadvertent Gain/Loss & Rescissions
        Usage & Billing Disputes
        Switch Hold Removal
Retail Market Training Task Force (RMTTF)
  Successfully delivered Retail 101 & TXSET 101 Training – May 1st & 2nd @ Oncor Dallas office
      Total Attendees – Retail 101: 47; TXSET: 52
      Upcoming trainings -- Sept 25 & 26 – Houston (CenterPoint office)
      Evaluating dates to host 1-day ‘MarkeTrak and Inadvertent Gain Training’ in Q3/Q4 2019
Profiling Working Group (PWG)
  Monitoring progress of 2019 Business Annual Validation

## Slide 5: Questions?
Next RMS Meeting – June 4, 2019