## Slide 1
Settlements Update
Austin Rosel
May 28, 2019

## Slide 2: 2019 Release Targets – Board Approved NPRRs / SCRs / xGRRs
Go-live dates can differ from Protocol effective dates – Please refer to market notices for more details
Release targets are subject to change
APPENDIX
Red Text: New additions and target release changes
Strike-Through Text: Previous target release
(a), (b), etc.: Multiple phase release
February 2/5 – 2/7 | April 4/2 – 4/4 | May 5/28 – 5/30 | August 8/6 – 8/8 | October 10/15 – 10/17 | December 12/10 – 12/12
NPRR842 NPRR858 NPRR878 SCR794 PGRR057(b) OBDRR011 RMGRR156 PGRR062 NPRR916(a) | NPRR809(b) NPRR817 NPRR833(a/b) NPRR845 NPRR847 NPRR865 NPRR866 NPRR880 VCMRR021 RRGRR017 VCMRR022 NPRR877 Ph1 NPRR833(c) NPRR749 | NPRR889 NPRR901 NPRR910 NPRR912 NPRR916(b) NOGRR174 OBDRR010 RMGRR155 RRGRR018/019 NPRR519 NPRR620 NPRR741 NPRR755 NOGRR154 | NPRR873 NPRR899 NPRR925 RRGRR016 SCR793 SCR796 SCR797 SCR798 OBDRR003 NPRR821 | NPRR887 PGRR061 | NPRR877 Ph2 NPRR895 NPRR911 NPRR920 OBDRR007 SCR781(a) RRGRR016
Project Status Codes
NS = Not Started
I = Initiation
P = Planning
E = Execution
H = On Hold
NPRR809(b) – Reporting/posting system changes
NPRR833(a/b) – DAM/SCED system changes
NPRR833(c) – CRR system changes
NPRR916(a) – Mitigated Offer Floor to $0/MWh
NPRR916(b) – Mitigated Offer Floor to -$20/MWh
PGRR057(b) – List of GMD event contingencies
SCR781(a) – View / Edit capability
ü
ü
ü
ü
ü
ü
ü
ü
ü
ü
E
E
E
E
E
NS
NS
NS
NS
NS
E
E
7/1
6/2
E
E
E
E
E
E
E
E
E
E
E
CMM Release 1b
5/1
P
E
E
E
E
E
E
P
E
1/22
3/26
ü
ü
ü
ü
ü
ü
ü
TBD Items | 2014 | 2017 | 2018
 | NPRR664 | NPRR702 P, NPRR829 | NOGRR154, NPRR825(b), NPRR867, NPRR884, PGRR066, NPRR856, NPRR841
I
E
3/1
3/5
5/6 – 5/7
Q4
Date TBD
ü
R1
R2
R3
R4
R5
R6
ü
4/10
ü
ü
6/15

## Slide 3: Settlement Matrix Changes
Changes
Please note change log at the end of the document
  5/16/2019, language for NPRR912 added.
  Will be posting soon with language added for NPRR821.

## Slide 4: Settlement Matrix Changes
Matrix issues
Matrix is currently 214 pages, mainly of copy paste protocol formulas.
Matrix is not the optimal way to review formulas
  Format is hard to read
  Format is difficult to maintain
  Risk of protocol/matrix mismatch
  Many formulas are no longer effective, document will only grow
  Information unique to the matrix is diluted by duplicative protocol information.
Others?

## Slide 5: Settlement Matrix Changes
Proposed changes
  Formulas for time periods that are no longer subject to dispute or ADR will be removed.
  Remove “reference number” column, not used and is frequently renumbered.
  Upgrade notes clarifying information necessary for shadow settlement that is not covered in protocols
  Only keep equations, algorithms and billing determinant definitions that are not in the protocols
  Provide more verbose notes/summary of changes
  Keep the revision history but would like to start rolling off old changes
  Keep and update NPRR numbers
  Keep effective dates
  Keep protocol reference section
  Keep charge type name