| NPRR Number | 948 | NPRR Title | Instrument Transformer Testing Schedule and Removal of Reference to Fiber-Optic Current Transformers |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 29, 2019 |  |
| Estimated Cost/Budgetary Impact |  | Less than $5k, which will be absorbed by the Operations & Maintenance (O&M) budgets of affected department. |  |
| Estimated Time Requirements |  | No project required. This Nodal Protocol Revision Request (NPRR) can take effect upon ERCOT Board approval. See Comments. |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: EPS Meter Data Management (EPS) 100% |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

If approved, Meter Engineering will implement a manual business process to track the Coupling Capacitor Voltage Transformers (CCVTs) test cycles until system changes are implemented. ERCOT plans to combine NPRR948 with PR245-01, 2017 EPS Metering Enhancements project for increased efficiency.