## Slide 1
Flight Testing Update

## Slide 2: Flight 0619 Preview
FlighTrak is being used for Flight 0619
Flight 0619 Application deadline was 04/17/19
Flight 0619 signup deadline was 05/08/19
Connectivity testing began on 05/14/19
Day 1 transactions began on 06/03/19
Flight 0619 is scheduled to conclude on 06/14/19
Contingency/Adhoc period concludes 08/02/19
Retail Market Subcommittee
06/04/19

## Slide 3: Flight 0619 Details
Flight 0619 will not have an Adhoc period
7 New CRs are testing including 1 Option 2 CR, and 4 DUNS+4 CRs
1 existing CR is testing for Service Provider change
124 script are scheduled to be run including Connectivity and Penny tests (24 scripts will be waived due to 1 TDSPs absence from the flight)
Retail Market Subcommittee
06/04/19