| NPRR Number | 904 | NPRR Title | Revisions to Real-Time On-Line Reliability Deployment Price Adder for ERCOT-Directed Actions Related to DC Ties and to Correct Design Flaws |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 12, 2019 |  |
| Estimated Cost/Budgetary Impact |  | Between $200k and $300k |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 6 to 9 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 59% ERCOT; 41% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management Systems (MMS) 85% - Energy Management Systems (EMS) 5% - BI & Data Analytics 5% - Data and Information Products (DAIP) 5% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operations and practices to implement this NPRR. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.