## Slide 1
Flight Testing Update

## Slide 2: Flight 0619 Details
Flight 0619 did not have an Adhoc period
7 New CRs tested including 1 Option 2 CR and 4 DUNS+4 CRs
1 existing CR tested for Service Provider change
124 script were successfully completed including Connectivity and Penny tests (24 scripts were waived due to 1 TDSPs absence from the flight)
Retail Market Subcommittee
08/06/19

## Slide 3: Flight 1019 Preview
Flight 1019 Application deadline is 08/21/19
Flight 1019 signup deadline is 09/11/19
Connectivity testing begins on 09/17/19
Day 1 transactions begin on 10/07/19
Flight 1019 is scheduled to conclude on 10/18/19
Contingency/Adhoc period concludes 11/15/19
Retail Market Subcommittee
08/06/19