## Slide 1
Retail Projects Update
Retail Market Subcommittee (RMS)
August 6, 2019

## Slide 2: Agenda
FlighTrak
ERCOT Retail Portfolio Refresh
  Overview
  Anticipated 2019 Impacts to the Retail Market
  Anticipated 2020 Impacts to the Retail Market
Questions/Discussion

## Slide 3: FlighTrak PR173-02 ERCOT Flight Certification Website

## Slide 4: FlighTrak
One remaining FlighTrak release before the 10/9 flight

## Slide 5: Retail Portfolio Refresh (RPR) Program Control PR288-00

## Slide 6: Retail Portfolio Refresh: Overview
ERCOT established a Retail Portfolio Refresh Program to provide planning, coordination, and governance across upgrade projects.
ERCOT will return to RMS, periodically, with more information related to:
  Sequencing of efforts
  Communication strategy
  High level timeline
Systems:
PR173-02 FlighTrak (in progress)
PR288-01 EDI Mapping and Translator Replacement (in progress)
PR288-02 NAESB (initiated in June)
PRxxx-xx ERCOT’s Registration System (not started)
PRxxx-xx MarkeTrak Oracle Upgrade (not started)
Objectives:
Upgrade technology to CURRENT support levels
Provide improved MONITORING and ALERTS
Improve UPTIME by reducing Mean Time to Repair (MTTR)
Ensure RELIABILITY and support future GROWTH
Reduce operating and maintenance COST
Mitigate SECURITY risks

## Slide 7: PR288-01 EDI Translator Project
While this is an internal application, ERCOT will request some level of market participation for testing transactions through RMTE. Targeting Q3 (tentatively) for release into RMTE
Standing item at TXSET for feedback on the EDI project

## Slide 8: NAESB Application Tech Refresh PR288-02

## Slide 9: PR288-02 NAESB Application Tech Refresh
Project initiated in June.
Changes include NAESB application upgrade (for TLS1.2 support).
We anticipate TLS 1.2 will be required for NAESB B2B before end of next year. Similar changes have been made in other areas such as MarkeTrak and MIS APIs.
We anticipate NAESB Market Testing in RMTE to coincide with EDI testing.

## Slide 10: 2020 Impacts to the Retail Market
ERCOT estimates that a joint testing cycle in the Retail Market Test Environment (RMTE) for the EDI translator and NAESB can be achieved during Q3, 2020.
ERCOT will return to RMS during Q4, 2019 with more information centered on:
  Who we will request to participate in testing
  How testing will be conducted
  When testing should be scheduled

## Slide 11: Questions/Discussion