|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [941](http://www.ercot.com/mktrules/issues/NPRR941) | NPRR Title | Create a Lower Rio Grande Valley Hub |
| Impact Analysis Date | September 10, 2019 |
| Estimated Cost/Budgetary Impact | Between $150k and $250k |
| Estimated Time Requirements | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List ([PPL](http://www.ercot.com/services/projects)) for additional information.Estimated project duration: 6 to 8 months |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 39% ERCOT; 61% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Market Management Systems (MMS) 84%
* Data and Information Products (DAIP) 11%
* Energy Management System (EMS) 4%
* External Public 1%
 |
| ERCOT Business Function Impacts | ERCOT will update its business processes to implement this NPRR. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |