| SCR Number | 803 | SCR Title | Enhance Wind Integration Report and Create Solar Integration Report and Solar Dashboard |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 13, 2019 |  |
| Estimated Cost/Budgetary Impact |  | Between $50k and $75k |  |
| Estimated Time Requirements |  | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 5 to 8 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Data and Information Products (DAIP) 60% - Energy Management System (EMS) 34% - External Public 4% - Data Access & Transparency 2% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.