## Slide 1
2019 Annual Validation
PWG Meeting
11.08.2019

## Slide 2: 2019 Annual Validation Task List
 |  | ERCOT & TDSP Task List Progress |  |  |  |  | 
Due Date* | 2019 Business Annual Validation Task List | ERCOT | AEP | CNP | Nueces | ONCOR | TNMP
03/30/2019 | ERCOT to provide list of AV ESI IDs to TDSPs | 3/18/2019 | 2984598 | 2984601 | 2984604 | 2984607 | 2984609
03/30/2019 | ERCOT Provides Additional Validation Lists to TDSPs | 3/19/2019 | 2984938 | 2984950 | 2984956 | 2984964 | 2984975
04/10/2019 | TDSPs to provide finalized list of ESI IDs to ERCOT | n/a | 4/12/2019 | 4/8/2019 | 3/27/2019 | 4/5/2019 | 4/5/2019
04/15/2019 | Market Notice announcing lists are available to CR of record | 4/12/2019 | R-A041219-01 Retail |  |  |  | 
04/15/2019 | TDSPs to begin submitting 814_20 transactions | n/a |  |  |  |  | 
09/30/2019 | Complete Annual and Additional Validations | n/a | 9/25/2019 | 7/9/2019 | 9/30/2019 | 8/19/2019 | 7/31/2019
10/02/2019 | ERCOT to review database for expected changes | 10/1/2019 | n/a |  |  |  | 
10/02/2019 | TDSPs have submitted at least 99% of changes | n/a | 10/1/2019 | 10/1/2019 | 10/2/2019 | 10/1/2019 | 10/1/2019
Due Date* | 2019 Weather Responsiveness Report Task List | ERCOT | AEP | CNP | Nueces | ONCOR | TNMP
11/02/2019 | ERCOT provide list of ESI IDs to TDSPs requiring changes to Weather Sensitivity (Initial Weather Responsiveness Report) | Comp Date | MT# | MT# | MT# | MT# | MT#
Monthly | Monthly Weather Responsiveness Report Produced by ERCOT | Comp Date | n/a |  |  |  | 
02/02/2020 | TDSPs have submitted at least 99% of changes | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
* If the due date falls on a weekend or holiday, please use the next business day as the deadline. |  |  |  |  |  |  | Update: '10/02/2019

## Slide 3: Compare of BUS Changes by Profile Type

## Slide 4: BUS Changes by TDSP