## Slide 1
Resource Integration & On-going Operations Resources Services
(RIOO-RS)
Project Update
21 November, 2019

## Slide 2: Training & Testing Schedule
December WebEx Schedule
  12/10, 12, 16, & 17
  An email will be sent with registration details
User access will need to be coordinated by the MP with its USA
RIOO-RS system will be available mid-December - March for training and testing, with more update capability with each release
  Verify data.
  The “Update Capability” is being made available for the most frequently changed items first.
  Data will be updated and over written with production data on a regular interval.
  Data changed during the training/testing phase will not be stored.
  User registration information is the exception, this will be saved.

## Slide 3: What to do in the RIOO Test System?
Get access to the system
Review your data
  Do you see the right substations
  More data will be available with subsequent releases
Actions available:
  Create a change request
  Submit your change request
  Locate your change request on the dashboard and view
Let us know:
  RIOO-HELP@ercot.com

## Slide 4: Mapping Document
What got moved where in RIOO-RS – a spreadsheet
  One time effort for ERCOT
  Targeting April 2020
Glossary will be updated
  Deletions made to remove redundancy
  Modifications made for completeness or clarity

## Slide 5: Information/Data issues
What’s been found, what may need to be updated:
  Connectivity
  Data that does not match the updated validation rules; special characters (#, $, *)
ERCOT provided an updated RARF, Delta Report, and Audit Report to the REs in August.
  153 of 212 received and processed
  59 missing
If the RE agrees with the updated RARF, the RE should submit the RARF to ERCOT.
If the RE does not agree with the changes, the RE should schedule a call with your Client Services Account Manager.
Audit Report may show errors if GIC data has not been submitted or validation rules have been updated.
Model may show that the RE owns equipment, an “ADD” was created, please verify ownership.
Sites may need to be split
  Less than 10

## Slide 6
Discussion
or
Questions

## Slide 7
Setting up Access

## Slide 8: Signup and Login Process #1 – Work with Your USA
You must have the RIOORS _M_Operator role in your Market Participant Identity Management (MPIM) profile to access and use Resource Services

## Slide 9: Signup and Login Process #2 – Verify Your Account from the Welcome Email

## Slide 10: Signup and Login Process #3a – Change Your Password

## Slide 11: Signup and Login Process #3b – Change Your Password

## Slide 12: Signup and Login Process #3c – Change Your Password

## Slide 13: Signup and Login Process #3d – Change Your Password

## Slide 14: Signup and Login Process #3e – Change Your Password

## Slide 15: Signup and Login Process #4a – Setup Authentication
Choose Authentication Method: - Google Authenticator - Auth0 Guardian - SMS

## Slide 16: Signup and Login Process #4b – Setup Authentication
Scan QR code or enter mobile phone number for SMS

## Slide 17: Signup and Login Process #4c – Setup Authentication
Save Recovery Code

## Slide 18: Signup and Login Process #4d – Setup Authentication
Confirm Authentication Method

## Slide 19: Signup and Login Process #4e – Setup Authentication
One last verification

## Slide 20: Signup and Login Process #5 – Log into the System
Respond to the Authentication PUSH message or get Authentication code

## Slide 32
Discussion
or
Questions