| NPRR Number | 985 | NPRR Title | Modify Forward Adjustment Factors to Include Pricing for the Current Operating Day |
| --- | --- | --- | --- |
| Impact Analysis Date |  | November 22, 2019 |  |
| Estimated Cost/Budgetary Impact |  | Less than $10k. |  |
| Estimated Time Requirements |  | This Nodal Protocol Revision Request (NPRR) can take effect upon implementation of the PR183-02, CMM Tech Refresh - Phase 2 project. See Comments. |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: Credit Monitoring and Management (CMM) 100% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

These system changes are expected to be bundled with an early phase of the PR183-02, CMM Tech Refresh - Phase 2 project for efficiency.