## Slide 1: CNP’s CIS Conversion Project Technical Go-Live & Future Release Schedules
CNP CIS Conversion Update to RMS
January 7, 2020
Kathy Scott

## Slide 2
CIS Conversion Project 2020 Release Schedules |  | 
Release 3 | Friday, January 10th | Monday, January 13th
Release 4 | Friday, January 31st | Monday, February 3rd
Release 5 | Friday, February 21st | Monday, February 24th
Release 6 | Friday, March 6th | Monday, March 9th

## Slide 3: Volumes Per Release
Date | Release | ESI ID Volumes
Friday January 10, 2020 | Release 3 | 300,000 (approx.)
Friday January 31, 2020 | Release 4 | 700,000 (approx.)
Friday February 21, 2020 | Release 5 | 1.6 Million* (approx.)
Friday March 6, 2020 | Release 6 ** Final** | 50,000 to 150,000 **All Remaining**
CenterPoint Energy’s

## Slide 4: Schedule Change Benefits
Allows more time for system’s stabilization prior to next scheduled Release.
Allows more time for exception identification and resolution prior to the next scheduled Release.
Maintains our original CIS Project Release schedule to be completed by early March 2020.
CenterPoint Energy’s

## Slide 5: Questions & Answers