## Slide 1: Cis Conversion Project Market Communication Plan
CNP CIS Conversion Project Update to RMS
January 7, 2020

## Slide 2: MARKET COMMUNICATION PLAN (UPDATES)
A Preliminary list of ESIIDs scheduled to be converted to SAP will be provided to Rep of Record(s) and ERCOT via email a week prior to the scheduled Release date.
  Please remember these lists will be a snap-shot in time.
A Final list of ESIIDs scheduled to be converted to SAP will be provided to Rep of Record(s) and ERCOT via email on Go-Live Monday, which is the scheduled Release migration date.
Market Notices that will Include:
  Market Call Information, Schedules, Status Report of migration(s) and Key Documents
Notes: If an esiid has a switch pending for 2 weeks, out, will not be in the final converted list, it remain in current system and work complete.

## Slide 3: MARKET COMMUNICATION PLAN (UPDATES)
Market Calls Schedule for Status Reports and Q&A:
    Release 3 Weekend:
      Saturday, January 11, 2020 @ 10:00 AM
      Monday, January 13, 2020 @ 10:00 AM
    Release 4 Weekend:
      Saturday, February 1, 2020 @ 10:00 AM
      Monday, February 3, 2020 @ 10:00 AM
    Release 5 Weekend:
      Saturday, February 22, 2020 @ 11:00 AM
      Monday, February 24, 2020 @ 11:00 AM
    Release 6 Weekend:
      Saturday, March 7, 2020 @ 10:00 AM
      Monday, March 9, 2020 @ 10:00 AM
Notes: Response - next business day,

## Slide 4: MARKET COMMUNICATION PLAN
Designated CIS Conversion Information webpage on CNP.com:
  CIS Conversion Information
      Some of the documents currently posted to this webpage includes:
        List of CNP’s New Rate Descriptions
        CNP System Conversion Transaction Procedures
        CNP CIS Conversion Project Updates
        CIS Conversion FAQs
Designated Mailbox:
  Continue to direct questions, issues and/or concerns to:
    CISConversionGroup@CenterpointEnergy.com
Notes: Response - next business day,

## Slide 5: Questions