## Slide 1
Retail Projects Update
Retail Market Subcommittee (RMS)
Jan 07, 2020

## Slide 2: Agenda
ERCOT Retail Portfolio Refresh
  PR288-01 EDI Map and Translator Replacement
  PR288-02 NAESB Application Tech Refresh
  Anticipated 2020 Impacts to the Retail Market
Questions/Discussion

## Slide 3: PR288-01 EDI Translator Project
While this is an internal application, ERCOT will request some level of market participation for testing transactions through RMTE. Targeting late-Q3/early-Q4 (tentatively) for release into RMTE
Standing item at TXSET for feedback on the EDI project

## Slide 4: PR288-02 NAESB Application Tech Refresh
Project initiated in June.
Changes include NAESB application upgrade (for TLS1.2 support).
We anticipate TLS 1.2 will be required for NAESB B2B before end of next year. Similar changes have been made in other areas such as MarkeTrak and MIS APIs.
We anticipate NAESB Market Testing in RMTE to coincide with EDI testing.

## Slide 5: 2020 Impacts to the Retail Market
TX SET requested cancellation of 2 Extracts generated from the system being replaced (867 RCSO, 997 Report)
ERCOT estimates that a joint testing cycle in the Retail Market Test Environment (RMTE) for the EDI translator and NAESB can be achieved during Q3, 2020.
Market testing has been discussed with both TX SET and TDTMS. Will involve each unique NAESB Trading Partner (distinct connection URL) and an exchange of at least 2 files chosen by size.
ERCOT will return to RMS monthly with more information as it becomes available

## Slide 6: Questions/Discussion