## Slide 1
DRAFT BESTF Status Dashboard for Upcoming TAC Meeting
January 17, 2020
Kenneth Ragsdale
ERCOT

## Slide 2: On its way to TAC …..
Items ready for 1-29-20 TAC meeting:
  KTC 1 (BESTF Consensus on 11/15/19)
  KTC 3 Item 4 (BESTF Consensus on 12/6/19)
  KTC 5 Item 2 (BESTF Consensus on 11/15/19)
  KTC 7 Items 2, 3 and 5 (BESTF Consensus on 11/15/19)
  KTC 8 Item 1 (BESTF Consensus on 12/6/19)
Items to be reviewed and considered at 1-17-20 BESTF
  KTC 6 Item 2
  KTC 10 Items 1,2, 4 and 5

## Slide 3: Battery Energy Task Force Status Dashboard
Chart: # Items
| KTC-1 | KTC-2 | KTC-3 | KTC-4 | KTC-5 | KTC-6 | KTC-7 | KTC-8 | KTC-9 | KTC-10 | KTC-11 | KTC-12 | KTC-13 | KTC-14
Meeting 1 Complete | 1 | 7 | 7 | 1 | 1
Meeting 2 Complete
Not Started | 1 | 1 | 1 | 1
Meeting 3 Complete
BESTF Consensus | 1 | 1 | 1 | 1 | 4 | 1 | 4
Approved by TAC | 2 | 3 | 4 | 1 | 1
Revision Request In Progress | 1 | 1
Revision Request Approved
Closed | 1 | 1
4 @ TAC for approval

## Slide 4: Battery Energy Task Force Status Dashboard
Chart: % Items
| KTC-1 | KTC-2 | KTC-3 | KTC-4 | KTC-5 | KTC-6 | KTC-7 | KTC-8 | KTC-9 | KTC-10 | KTC-11 | KTC-12 | KTC-13 | KTC-14
Meeting 1 Complete | 50 | 87 | 87 | 100 | 100
Meeting 2 Complete
Not Started | 14 | 100 | 13 | 13
Meeting 3 Complete
BESTF Consensus | 100 | 25 | 50 | 50 | 57 | 50 | 72 | 17
Approved by TAC | 100 | 75 | 100 | 50 | 14
Revision Request In Progress | 50 | 14
Revision Request Approved
Closed | 15 | 14