## Slide 1
Flight Testing Update

## Slide 2: Flight 1019 Details
16 New CRs successfully tested including 11 DUNS+4 CRs
1 existing CR successfully tested for Service Provider change
2 existing CRs successfully tested for Service Provider change and Bank Change (1 of these Service Providers was new to ERCOT)
9 existing CRs successfully tested for Bank Change
459 scripts were completed including Connectivity and Penny tests (83 scripts were waived complete due to 1 TDSPs absence from the flight)
28 total CRs participated in Flight 1019
Texas Set Working Group
01/22/20

## Slide 3: Flight 0220 Preview
Flight 0220 Application deadline was 01/08/20
Flight 0220 signup deadline is 01/29/20
Connectivity testing begins on 02/03/20
Day 1 transactions begin on 02/24/20
Flight 0220 is scheduled to conclude on 03/06/20
Contingency period concludes 03/13/20
An Out of Flight Test began 12/02/2019 and completed 12/09/2019 for 1 CR
Texas Set Working Group
01/22/20