## Slide 1
RTC Task Force Plan for Revision Request Development
Matt Mereness
January 22, 2020

## Slide 2: TAC approved RTCTF Charter
“Phase II:
Following ERCOT Board consideration of key RTC policy principles, ERCOT will draft the necessary RRs, and present the proposed RRs to RTCTF for consideration. ERCOT staff shall sponsor and submit the RRs in accordance with Section 21, Revision Request Process, of the ERCOT Protocols, or other applicable RR process.”

## Slide 3: Proposed process to review
Step 1: In late March ERCOT will file NPRRs and a single Impact Analysis for RTC to align protocols with the RTC Key Principles.
  ERCOT’s RTC NPRRs will likely be released by section (estimate 10 NPRRs, one for each of the following sections: 1-6, 8, 9, 16, 25)
  Note that ERCOT is also considering potential Operating Guide Revisions and Other Binding Document Revisions
  ERCOT will publish a single Impact Analysis for the RTC NPRR to reflect total cost and schedule estimate for all revisions.
Step 2: At the April PRS meeting, it is recommended that the RTC NPRRs be tabled while RTCTF vets the language and comments that are filed.
Step 3: RTCTF serves as the clearinghouse to addresses language changes and comments from April 8 through October 21 in ten meetings.
Step 4: prior to the November 11, 2020 PRS meeting, all consolidated comments from RTCTF will be filed by ERCOT to PRS for consideration and subsequently, TAC Nov 18, 2020 and Board December 8, 2020.

## Slide 4: Proposed process to review
ERCOT plans to provide a schedule for the review so there is an orderly process in navigating through all the language changes associated with the Key Principles in ten meetings.
More details to be worked out, especially with PRS and TAC leadership.
For the next couple of months, ERCOT will still keep the RTCTF February and March meetings on the calendar for any procedural details or to use RTCTF as a sounding board if any issues with development of the NPRRs and Impact Analysis are discovered.
  February 24, 2020
  March 11, 2020
  April 8, 2020 will begin engaging RTC NPRRs
  …
  October 21, 2020 complete review in time for Nov 11, 2020 PRS consideration.
Any comments or questions?