## Slide 1
Battery Energy Storage Task Force (BESTF) Update to TAC
Kenneth Ragsdale
January 29, 2020

## Slide 2: Outline of BESTF Update
TAC Voting Items
  Seeking TAC approval of 7 Key Topic/Concept (KTC) Documents (all had consensus at BESTF meetings on 11/15, 12/6 or 1/17)
Next Steps
  Continue to work the items on the Discussion Points and Issue Tracking Spreadsheet
  As additional items receive consensus by BESTF, they will be brought to TAC for voting.
Dash Boards
Appendix
  Acronyms and Key Phrases
  Key Topics and Concepts and Schedule
  Reminder of review process for BESTF and TAC

## Slide 3: TAC Voting Items
Seeking TAC approval of 7 Key Topic/Concept (KTC) Documents
  (all had consensus at BESTF meetings on Nov 15, Dec 6 or Jan 17)
  KTC-1 Definitions and Registration for Energy Storage Resources (11/15)
  KTC-3 ESR Dispatch, Pricing and Mitigation (12/6)
  KTC-5 Performance (11/15)
  KTC-6 ESR Options to Maintain Desired Level of State of Charge (1/17)
  KTC-7 Settlement (12/6)
  KTC-8 Wholesale Storage Load Treatment (12/6)
  KTC-10 ESR - Study & Capacity Assumptions (1/17)

## Slide 4: TAC Voting Items
  KTC-1 Definitions and Registration for Energy Storage Resources
    ERCOT proposes that a Resource Entity shall register an Energy Storage System that desires to participate in SCED and Ancillary Services markets as an Energy Storage Resource.
    Similar to Combined Cycle Resources, ERCOT proposes that an ESR may not be registered in ERCOT as a Split Generation Resource.
    No items previously approved at TAC.
    No items in discussion at BESTF and no Future Decision Points.
  KTC-3 ESR Dispatch, Pricing and Mitigation; and Charging Restrictions During Emergency Conditions
    (Item # 4) During all levels of an Energy Emergency Alert, ESRs shall suspend charging unless instructed otherwise by ERCOT. Such instructions may be in the form of, but not limited to SCED Base Points, Load Frequency Control deployment, manual Dispatch including Verbal Dispatch Instruction, and Primary Frequency Response. In the case of an ERCOT-declared local transmission emergency, ERCOT may instruct one or more ESRs to suspend charging if the ESR(s) are capable of mitigating the constraint.
    KTC-3, Items #1, 2, and 3 were approved at TAC on 11/20/2019.
    No items in discussion at BESTF and no Future Decision Points.

## Slide 5: TAC Voting Items (continued)
  KTC-5 Single Model Energy Storage Resource Energy Deployment Performance (ESREDP)
    ESR performance will be scored using ESR Energy Deployment Performance (ESREDP) % and ESREDP MW. The tolerance for ESREDP is recommended to be the greater of 3 % or 3 MW. These thresholds will be reviewed biennially and changed as needed.
    No items previously approved at TAC.
    No items in discussion at BESTF and no Future Decision Points.
  KTC-6 ESR Options to Maintain Desired Level of State of Charge and Single Model ESR Framework Description
    This KTC recommends that updates to Energy Offer Curves (EOCs) by Limited Duration Resources (LDRs) may be submitted immediately prior to the start of the Operating Hour. As a second phase consideration, LDRs could be allowed to submit EOCs during the Operating Hour.
    This KTC also establishes a framework for how ESRs will participate in the ERCOT markets after they are represented in the ERCOT systems as a single model resource (i.e., after the current “combination model” is retired, now scheduled for mid-2024).
    KTC-6, Item #1 was approved at TAC on 11/20/2019
    No items in discussion at BESTF and no Future Decision Points.

## Slide 6: TAC Voting Items (continued)
  KTC-7 Settlements for ESR’s
    ESRs will be settled in the Day-Ahead and Real-Time Markets:
      A new Base Point Deviation (BPD) Settlement will be created for ESRs.
      Negative quantity awards to an ESR in the DAM will be settled under current Protocols as Day Ahead Energy Purchases.
      ESRs will not be eligible for DAM Make-Whole payments. With a null startup offer, a null minimum energy offer and no temporal constraints the DAM Make-Whole payment is not required.
      ESRs will not receive RUC instructions, therefore RUC Make-Whole payments and Clawback Charges do not apply. In the event an ESR receives a Verbal Dispatch Instruction they will be considered for additional compensation via Emergency Operations Settlement.
      The RUC Capacity Short calculation will count the full qualified capacity of the ESR from negative LSL to positive HSL when giving credit for AS capability. The calculation will count the capacity from 0 to HSL when determining the credit for energy capability.
      ESR load will be separately metered from ESR generation. This is required in order to satisfy KTC 3.1, which requires the base-point weighted nodal price for settlement of ESRs.
      The Emergency Operations Settlement rules will be extended to include negative Base Points. If the RTSPP is greater than the price on the Bid to Buy curve at the negative base point, the QSE for the ESR will be considered for additional compensation.
      Load allocated Settlement charges will continue to be allocated to ESR load that is not eligible for WSL treatment.
    No items previously approved at TAC.
    KTC-7, item 4 SODG /SOTG settled at Nodal pricing while charging and discharging is a future BESTF discussion and decision point related to this Key Topic/Concept. (April 2020)
    KTC-7, item 6 ESR treatment during SCED Failures (RTCTF assigned) has been closed and is an RTC item.
    KTC-7 item “new” 6 ESR Reliability Instructions and Associated Settlement is in discussion at BESTF.

## Slide 7: TAC Voting Items (continued)
  KTC-8 Wholesale Storage Load Treatment
    The BESTF acknowledged the language in PUC Subst. Rule 25.501 (m) which states that WSL occurs when stored energy is “subsequently re-generated and sold at wholesale as energy or ancillary services.” Based on this provision in Rule, a battery that serves retail Load behind its Point of Interconnection should be ineligible for WSL treatment.
    No items previously approved at TAC.
    KTC-8, item 2 Should WSL treatment implementation extend to non-dispatched generators? is a future BESTF discussion and decision point related to this Key Topic/Concept.
  KTC-10 ESR – Study & Capacity Assumptions
    ERCOT together with stakeholders participating in the Supply Analysis Working Group (SAWG) will develop a threshold above which ESRs will be included in the CDR report, as well as a methodology for calculating the appropriate percentage of total ESR capacity to include in the CDR as ESRs’ Peak Average Capacity Contribution.
    This KTC also proposes near- and longer-term methodologies for considering ESR capacity in Outage coordination studies, operations studies other than Reliability Unit Commitment (RUC), and transmission planning studies.
    KTC-10, item 3, Reliability Unit Commitment Studies was approved by TAC on 11/20/2019. KTC-10, item 6, Reliability Unit Commitment Studies (single model) was removed and no longer needs to be discussed.
    No items in discussion at BESTF and no Future Decision Points.

## Slide 8: Next Steps
The next BESTF meeting is scheduled for February 25.
Continue to work the items on the Discussion Points and Issue Tracking Spreadsheet
  Posted on BESTF page: http://www.ercot.com/committee/bestf
As additional items receive consensus by BESTF, they will be brought to TAC for voting.

## Slide 9: Battery Energy Task Force Status Dashboard
Chart: # Items
| KTC-1 | KTC-2 | KTC-3 | KTC-4 | KTC-5 | KTC-6 | KTC-7 | KTC-8 | KTC-9 | KTC-10 | KTC-11 | KTC-12 | KTC-13 | KTC-14
Meeting 1 Complete | 1 | 7 | 7 | 1 | 1
Meeting 2 Complete
Not Started | 1 | 1 | 1 | 1
Meeting 3 Complete
BESTF Consensus | 1 | 1 | 1 | 1 | 4 | 1 | 4
Approved by TAC | 2 | 3 | 4 | 1 | 1
Revision Request In Progress | 1 | 1
Revision Request Approved
Closed | 1 | 1
4 @ TAC for approval

## Slide 10: Battery Energy Task Force Status Dashboard
Chart: % Items
| KTC-1 | KTC-2 | KTC-3 | KTC-4 | KTC-5 | KTC-6 | KTC-7 | KTC-8 | KTC-9 | KTC-10 | KTC-11 | KTC-12 | KTC-13 | KTC-14
Meeting 1 Complete | 50 | 87 | 87 | 100 | 100
Meeting 2 Complete
Not Started | 14 | 100 | 13 | 13
Meeting 3 Complete
BESTF Consensus | 100 | 25 | 50 | 50 | 57 | 50 | 72 | 17
Approved by TAC | 100 | 75 | 100 | 50 | 14
Revision Request In Progress | 50 | 14
Revision Request Approved
Closed | 15 | 14

## Slide 11
Questions?

## Slide 12
APPENDIX
Review Schedule
Review processes for BESTF and TAC

## Slide 13: Acronyms and Key Phrases
GR – Generation Resource
CLR – Controllable Load Resource
ESR – Energy Storage Resource
MMS – Market Management System
EMS – Energy Management System
NMMS – Network Model Management System
RARF – Resource Asset Registration Form
RIOO – Resource Integration and On-Going Operations
“Combo Model” – Current approach of representing a battery as a GR and a CLR
“Single Model” – Future approach of representing a battery as a single resource
“KTC Recommendation” – Key Topic/Concept Recommendation (this is a “principle” to be used in writing the NPRRs)
“Before the EMS Upgrade and RTC Implementation”
“With the EMS Upgrade and RTC Implementation”
2

## Slide 14: Energy Storage Roadmap
2020
Jan 1, 2021
2024
Combination model for ES
Single-Model ES Improvement NPRRs
Combination model
NPRRs
Single Model NPRR Approved
Single-unit model for ES
Implementation
Implementation Goal
RTC and EMS 3.3 Go-Live
File Single Model NPRR
MMS Change Freeze
EMS/MMS Change Freeze
These include NPRRs 963 and 967, as well as several ERCOT-sponsored NPRRs under development

## Slide 15: Key Milestones
File key NPRRs needed to sustain/improve the current “combo model”: (before the end of Q1 2020)
File NPRRs related to Single Model (and RTC): (before the end of Q1 2020)
Single Model (and RTC) NPRRs BOD approved: (before January 1, 2021)
Start discussion on the integration of hybrid (battery and thermal), and DC-coupled (battery and solar behind the inverter) resources: (early January 2020)
Identify solutions (NPRRs, system changes etc.) for hybrids: (before the end of Q2 2020)

## Slide 16: BESTF Review Process
Internal ERCOT draft policy recommendations and recommendation concepts (elements)
ERCOT presents recommendations for meeting in presentation format.
ERCOT takes feedback and posts in 2 days as initial document for MP edits.
MPs submit feedback as edits to document and any
- Concerns
Alternatives
MPs share initial feedback, concerns, or requests for additional information.
MPs must document concerns and alternative approaches prior to meeting, and be prepared to discuss.
ERCOT provides responses to finalize supporting policy recommendations.
Meeting #1 Meeting #2 Meeting #3
Take consensus and non-consensus items to TAC for vote
ERCOT posts MP feedback and responds to MP redlines, concerns, or alternatives. Issues that have broad consensus may go to TAC for approval following second discussion.