## Slide 1
Flight Testing Update

## Slide 2: Flight 0220 Overview
Flight 0220 Application Processing deadline was 01/08/20
Flight 0220 signup deadline was 01/29/20
Connectivity testing began on 02/03/20
Day 1 transactions began on 02/24/20
Flight 0220 is scheduled to conclude on 03/06/20
Contingency period concludes 03/13/20
Retail Market Subcommittee
03/03/20

## Slide 3: Flight 0220 Details
3 New CRs are testing including 1 DUNS+4 CR and 1 PUCT Option 2 CR
2 existing CRs successfully tested for Service Provider change
1 existing CR successfully tested for Service Provider change and Bank Change
71 scripts are scheduled including Connectivity and Penny tests (14 scripts are being waived due to 1 TDSPs absence from the flight)
6 total CRs are participating in Flight 0220
Flight 0220 was 85.53% complete as of 02/26/2020
Retail Market Subcommittee
03/03/20