## Slide 1
Flight Testing Update

## Slide 2: Flight 0220 Details
3 New CRs tested including 1 DUNS+4 CR and 1 PUCT Option 2 CR
2 existing CRs tested for Service Provider change
1 existing CR tested for Service Provider change and Bank Change
71 scripts were successfully completed including Connectivity and Penny tests (14 scripts were waived due to 1 TDSPs absence from the flight)
6 total CRs participated in Flight 0220
2 existing CRs are testing in (Out-of-Flight) Flight OOF0320A for Service Provider Change
Retail Market Subcommittee
04/07/20

## Slide 3: Flight 0620 Overview
Flight 0620 Application deadline is 04/15/20
Flight 0220 signup deadline is 05/06/20
Connectivity testing begins on 05/12/20
Day 1 transactions begin on 06/08/20
Flight 0620 is scheduled to conclude on 06/19/20
Contingency period concludes 06/26/20
Retail Market Subcommittee
04/07/20