## Slide 1
Battery Energy Storage Task Force (BESTF) Update to TAC
Kenneth Ragsdale
May 27, 2020

## Slide 2: Outline of BESTF Update
TAC Voting Items
  None
Next Steps
  Continue to work the items on the Discussion Points and Issue Tracking Spreadsheet
  As additional items receive consensus by BESTF, they will be brought to TAC for voting.
  Work through NPRRs submitted to PRS
Dash Boards
Appendix
  Acronyms and Key Phrases
  Reminder of review process for BESTF and TAC
  Key Topics and Concepts and Schedule

## Slide 3: Battery Energy Task Force Status Dashboard (as of May 21, 2020)
Chart: # Items
| KTC-1 | KTC-2 | KTC-3 | KTC-4 | KTC-5 | KTC-6 | KTC-7 | KTC-8 | KTC-9 | KTC-10 | KTC-11 | KTC-12 | KTC-13 | KTC-14 | KTC-15
Meeting 1 | 2 | 1 | 2
Meeting 2
Not Started | 1 | 4
Meeting 3
BESTF Consensus
Approved by TAC | 1 | 5 | 14 | 7 | 11
Revision Request In Progress | 1 | 2 | 1 | 4 | 1 | 1 | 3 | 1
Revision Request Approved | 3 | 1 | 1 | 1
Closed | 1 | 1 | 1 | 1

## Slide 4: Battery Energy Task Force Status Dashboard (as of May 21, 2020)
Chart: % Items
| KTC-1 | KTC-2 | KTC-3 | KTC-4 | KTC-5 | KTC-6 | KTC-7 | KTC-8 | KTC-9 | KTC-10 | KTC-11 | KTC-12 | KTC-13 | KTC-14 | KTC-15
Meeting 1 | 29 | 50 | 29
Meeting 2
Not Started | 100 | 57
Meeting 3
BESTF Consensus
Approved by TAC | 50 | 86 | 100 | 87 | 100
Revision Request In Progress | 100 | 100 | 25 | 100 | 50 | 50 | 43 | 14
Revision Request Approved | 75 | 50 | 50 | 14
Closed | 14 | 14 | 13 | 100

## Slide 5: Next Steps
The next BESTF meeting is scheduled for June 12.
Continue to work the items on the Discussion Points and Issue Tracking Spreadsheet
  Posted on BESTF page: http://www.ercot.com/committee/bestf
As additional items receive consensus by BESTF, they will be brought to TAC for voting.
Work through NPRRs submitted to PRS

## Slide 6
Questions?

## Slide 7
APPENDIX
Review Schedule
Review processes for BESTF and TAC

## Slide 8
GR – Generation Resource
CLR – Controllable Load Resource
ESR – Energy Storage Resource
MMS – Market Management System
EMS – Energy Management System
NMMS – Network Model Management System
RARF – Resource Asset Registration Form
RIOO – Resource Integration and On-Going Operations
“Combo Model” – Current approach of representing a battery as a GR and a CLR
“Single Model” – Future approach of representing a battery as a single resource
“KTC Recommendation” – Key Topic/Concept Recommendation (this is a “principle” to be used in writing the NPRRs)
“Before the EMS Upgrade and RTC Implementation”
“With the EMS Upgrade and RTC Implementation”

## Slide 9: Energy Storage Roadmap
2020
Jan 1, 2021
2024
Combination model for ES
Single-Model ES Improvement NPRRs
Combination model
NPRRs
Single Model NPRR (NPRR 1014) Approved
Single-unit model for ES
Implementation
Implementation Goal
RTC and EMS 3.3 Go-Live
File Single Model NPRR (NPRR 1014)
MMS Change Freeze
EMS/MMS Change Freeze
NPRR 957: Board approved
NPRR 963: Board approved
NPRR 986: Board approved
NPRR 987: pending
NPRR 989: pending
NPRR 995: pending
NPRR 1002: pending
….Others to come
Some Combo Model NPRR language will carry over to Single Model era
Note that NPRR 1014 is written “on top of” filed RTC NPRRs

## Slide 10: Key Milestones
File key NPRRs needed to sustain/improve the current “combo model”: (before the end of Q1 2020)
File NPRRs related to Single Model (and RTC): (before the end of Q1 2020)
Single Model (and RTC) NPRRs BOD approved: (before January 1, 2021)
Start discussion on the integration of hybrid (battery and thermal), and DC-coupled (battery and solar behind the inverter) resources: (early January 2020)
Identify solutions (NPRRs, system changes etc.) for hybrids: (before the end of Q2 2020)

## Slide 11: BESTF Review Process
Internal ERCOT draft policy recommendations and recommendation concepts (elements)
ERCOT presents recommendations for meeting in presentation format.
ERCOT takes feedback and posts in 2 days as initial document for MP edits.
MPs submit feedback as edits to document and any
- Concerns
Alternatives
MPs share initial feedback, concerns, or requests for additional information.
MPs must document concerns and alternative approaches prior to meeting, and be prepared to discuss.
ERCOT provides responses to finalize supporting policy recommendations.
Meeting #1 Meeting #2 Meeting #3
Take consensus and non-consensus items to TAC for vote
ERCOT posts MP feedback and responds to MP redlines, concerns, or alternatives. Issues that have broad consensus may go to TAC for approval following second discussion.

## Slide 12: In-flight NPRRs [as of May 21, 2020] (blue)
  NPRR 987 BESTF-3 Energy Storage Resource Contribution to Physical Responsive Capability and Real-Time On-Line Reserve Capacity Calculations [Target June 2020 BoD]
  NPRR 989 BESTF-1 Energy Storage Resource Technical Requirements [Target June 2020 BoD]
  NPRR 1002 BESTF-5 Energy Storage Resource Single Model Registration and Charging Restrictions in Emergency Conditions [Target August 2020 BoD]
  NPRR 1014 BESTF-4 Single Model Energy Storage Resource
  NPRR 995 RTF-6 Create Definition and Terms for Settlement Only Energy Storage [Not on list]
  NPRR 1020 Add Definition of IBSS [Not on list]

## Slide 13: KTCs Recently Approved by TAC ….. Working on NPRRs [as of May 21, 2020] (green)
  KTC-8-1 Should WSL treatment extend to batteries that can self-serve PUN Load with stored Energy [No NPRR is required (N/A)]
  KTC-10 ESR Study and Capacity Assumptions [at SAWG and ROS]
  KTC-11 DC-Coupled Resources [ERCOT working on NPRR (BESTF-6)]
  KTC-12 Co Located AC Connected ESRs [No NPRR is required (N/A)]
  KTC-13 ESR Self-Limiting GINR [Working on NPRR and PGRR (BESTF-7)]

## Slide 14: Not Started or Not Yet Completed [as of May 21, 2020] (grey or red)
  KTC 7-4 Settlement Only Energy Storage settled at Nodal pricing while charging and discharging (Discussed 4-16-20)
  KTC-8-2 Should Wholesale Storage Load treatment extend to non-dispatched ESRs? (not completed/TBD)
  KTC 9-1 ESR (in SCED) interconnected to distribution system …. (to be discussed in coordination with DGR)
  KTC 15-2 Market Suspension and Market Restart (To Be Discussed 5-21-20)
  KTC 15-3 Switchable Resources (TBD)
  KTC 15-4 Provisions Associated with Delayed Outages (TBD)
  KTC 15-5 Black Start Service (TBD)
  KTC 15-6 RMR and MRA Services (TBD)
  KTC 15-7 AS Responsibility Compliance Related to EEA Charging Suspensions (To Be Discussed 5-21-20)