| NPRR Number | 1026 | NPRR Title | BESTF-7 Self-Limiting Facilities and Self-Limiting Resources |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 4, 2020 |  |
| Estimated Cost/Budgetary Impact |  | Between $200k and $250k See Comments |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 7 to 10 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Resource Integration 58% - Energy Management System (EMS) 13% - Operator Training Simulator (OTS) 9% - Data and Information Products (DAIP) 8% - BI & Data Analytics 8% - External Public 3% - Data Access & Transparency 1% |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

If approved, ERCOT plans to implement the Resource Integration system changes as part of a future phase of PR106-01, RARF Replacement.