**COVID-19 Electricity Relief Program (ERP) Decommissioning**

**Market Timeline**

Disclaimer: This document attempts to summarize the market timeline associated with decommissioning the ERP. This document does not cover all situations and circumstances. To the extent there is a conflict between this document and Public Utility Commission of Texas (PUCT) orders or rules, the PUCT orders and rules control.

| **Due Date** | **Responsible MP** | **Activity** |
| --- | --- | --- |
| August 28, 2020 | * Solix
* REPs
 | * + Final HHSC-based enrollment list made available to REPs by Solix
 |
| August 31, 2020 | * Solix
 | * + Self-enrollment via Solix using unemployment benefits ends
 |
| September 4, 2020 | * Solix
* REPs
 | * + Final self-enrollment list made available to REPs by Solix
 |
| September 15, 2020 | * + REPs
	+ TDUs
 | * + REPs submit energy reimbursement requests, and concurrently, file sworn attestations with the Commission
	+ TDUs process reimbursement within 14 days of request
 |
| September 15, 2020 | * TDUs
 | * + Submit August monthly report to the Commission
 |
| September 30, 2020 | * + REPs
	+ TDUs
 | * + Last day of customer disconnection protection
	+ Last TDU invoice date eligible for financial assistance (including delivery charge suppression)
	+ Last day for new ERP\_A and ERP\_P Submissions by REPs
 |
| October 1, 2020 | * + REPs
	+ TDUs
 | * + Disconnects for non-payment may resume for customers to whom REPs have provided notice at least 10, but no more than 30, days in advance (PUC Staff Memo 8-10-2020)
	+ TDUs discontinue suppressing delivery charges for all ERP-qualified ESI IDs (Note: REPS **do not** send ERP\_Ds; TDUs will automatically reinstate delivery charges on a prospective basis)
 |

|  |  |  |
| --- | --- | --- |
| October 15, 2020 | * + REPs
	+ TDUs
 | * + REPs submit energy reimbursement requests, and concurrently, file sworn attestations with the Commission
	+ TDUs process reimbursement within 14 days of request
 |
| October 15, 2020 | * TDUs
 | * + Submit September monthly report to the Commission
 |
| November 13, 2020 | * + TDUs
 | * + Submit October monthly report to the Commission
 |
| November 16, 2020 | * + REPs
	+ TDUs
 | * + REPs submit energy reimbursement requests, and concurrently, file sworn attestations with the Commission
	+ TDUs process reimbursements within 14 days of request
 |
| November 30, 2020 | * + REPs
	+ TDUs
 | * + Last day for a REP to request reimbursement of energy charges (90 days from the end of ERP enrollment)
	+ REPs submit final energy reimbursement requests, and concurrently, file sworn attestations with the Commission
	+ TDUs process reimbursements within 14 days of request
 |
| December 15, 2020 | * TDUs
 | * + Submit November monthly report to the Commission
 |
| December 15, 2020 | * + TDUs
 | * + Deadline to reimburse ERCOT for its initial contribution loan
 |
| January 15, 2021 | * REPs
* TDUs
 | * + Submit final program reports to the Commission
 |
| TBD | * + TDUs
 | * + Continue the ERP rider until such time as the TDU estimates that its revenues under the Rider ERP are equal to, or approximately equal to, its Program expenses
 |
| TBD | * TDUs
 | * + Notify the Commission with a filing to stop the ERP-Rider no later than 7 days prior to terminating the rider
	+ Concurrently with the filing, send notification to REPs of the termination of the rider
 |