## Slide 1
Real-Time Co-optimization Update to Credit Work Group
Vanessa Spells
Matt Mereness
CWG
August 19, 2020

## Slide 2: Outline
Real-Time Co-optimization NPRRs and Effort to date by RTCTF
RTC Revision Requests (RTCRRs) Review Schedule and Progress
ERCOT Summary of Impacts to Credit
Next Steps

## Slide 3: Real-Time Co-optimization NPRRs and Effort to date by RTCTF
Based on Board-approved RTC Key Principles (KPs), ERCOT developed and released the following NPRRs, NOGRR, and OBDRR with single Impact Analysis:
RTCRRs released March 25, 2020 | Pages 549 total
NPRR1007- RTC NP3- Management Activities for the ERCOT System | 62
NPRR1008- RTC NP4- Day-Ahead Operations | 65
NPRR1009- RTC NP5- Transmission Security Analysis and Reliability Unit Commitment | 39
NPRR1010- RTC NP6- Adjustment Period and Real-Time Operations | 248
NPRR1011- RTC NP8- Performance Monitoring | 49
NPRR1012- RTC NP9- Settlement and Billing | 15
NPRR1013- RTC NP 1, 2, 16, 25- Overview, Definitions/Acronyms, Registration and Qualification of MPs, and Market Suspension and Restart | 24
NOGRR211- RTC Nodal Operating Guides 2 and 9- System Operations and Control Requirements and Monitoring Programs | 21
OBDRR020- RTC - Methodology for Setting Maximum Shadow Prices for Network and Power Balance Constraints | 26

## Slide 4: Real-Time Co-optimization NPRRs and Effort to date by RTCTF
Schedule of 2020 meetings for RTCTF Review of RTC Revision Requests:
Mar. 11 – RTCTF (Plan and logistics for RR review)
Apr. 8 – RTCTF (Review detailed plan, and begin review process)
Apr. 30 – RTCTF
May 11 – Special RTCTF
May 20 – RTCTF
Jun. 10 – RTCTF
Jun. 22 – Special RTCTF
Jun. 29 – RTCTF
Jul. 15 – Special RTCTF
Jul. 22 – RTCTF
Aug. 12 – RTCTF
Sep. 9 – RTCTF
Sep. 28 – RTCTF
Oct. 21 – RTCTF
Nov. 5 – ROS
Nov. 11 – PRS
Nov. 17 – CWG
Nov. 18 – TAC
Dec. 8 – ERCOT Board
TAC established RTCTF as clearinghouse for all RTC Design and Protocol Development work in 2019-2020.
Goal is approved protocols by end of 2020.
Asking CWG, prior to Dec 8 Board, to have completed its normal NPRR review of impact
creditworthiness requirements or collateral calculations.

## Slide 5: ERCOT Summary of Impacts to Credit
Revisions to Credit Exposure Calculations for AS Products Related to RTC
Update the Real Time Liability Completed and Not Settled (RTLCNS) component of Estimated Aggregate Liability (EAL) calculation to include Real-Time Co-Optimization (RTC) Ancillary Service (AS) activity
  Capture price risk between Day Ahead Market (DAM) Market Clearing Price for Capacity (MCPC) and Real-Time (RT) Market Clearing Price for Capacity (MCPC) for Virtual AS offers
Estimated Aggregate Liability
  EAL q = Max [IEL during the first 40-day period only beginning on the date that the Counter-Party commences activity in ERCOT markets, RFAF * Max {RTLE during the previous lrq days}, RTLF] + DFAF * DALE + Max [RTLCNS, Max {URTA during the previous lrq days}] + OUT q + ILE q
  EAL t = Max [RFAF * Max {RTLE during the previous lrt days}, RTLF] + DFAF * DALE + Max [RTLCNS, Max {URTA during the previous lrt days}] + OUT t
The following ERCOT Protocols were modified:
  16.11.4.3 Determination of Counter-Party Estimated Aggregate Liability
  16.11.4.3.2 Real-Time Liability Estimate

## Slide 6: ERCOT Summary of Impacts to Credit
Revisions to Credit Exposure Calculations for AS Products Related to RTC
Update the Minimum Current Exposure (MCE) component of Total Potential Exposure (TPE) calculation to include
  Capture price risk between Day Ahead Market (DAM) Market Clearing Price for Capacity (MCPC) and Real-Time (RT) Market Clearing Price for Capacity (MCPC) for Virtual AS offers
  Section 16.11.4.1 Determination of Total Potential Exposure for a Counter-Party

## Slide 7: Next Steps
Aug 19 CWG meeting (today)
  Highlight need for CWG review of NPRR1007-NPRR1013
  ERCOT provides initial summary of credit impacts
  Note that although RTCTF continues to meet until October 21, 2020, all Pricing and Settlement consensus items are complete and posted here: http://www.ercot.com/calendar/2020/9/9/191170-RTCTF
Sept 16 CWG meeting
  ERCOT Credit will review prior materials and ask if any issues
Oct 16 CWG meeting
  ERCOT Credit (Vanessa) and RTCTF Chair (Matt Mereness) asks if any questions or concerns with RTCTRRs from a credit impact perspective.
  Ask CWG for agreement on comments to be filed by Nov 17.
Nov 17 CWG meeting
  Last meeting before Board to file CWG comments on credit impacts
Questions and concerns can be sent to Vanessa.Spells@ercot.com and/or Matt.Mereness@ercot.com