## Slide 1
ERCOT Retail Demand Response
Survey Update
Carl L Raish
Principal Load Profiling and Modeling
Demand Side Working Group – September 18, 2020

## Slide 2: Market Rules
  NPRR 933 and OBD with OBDRR 022 are all in effect as of August 1, 2020.
  Following the completion of the 2020 survey, we should reopen discussions with NOIEs and REPs to discuss what worked and what revisions to consider.
  We do need to make a minor change to the OBD … the column titles in event template for REPs should make clear that the number of ESIIDs deployed is required.

## Slide 3: Key Survey Dates for 2020
  August 1: Market notice to all REPs and NOIEs (TDSPs and QSEs). - Done on time
  August 1: Official notice provided to Authorized Representatives of REPs and NOIEs regarding participation. - Done on time
  August 15: Participating REPs and NOIEs submit responses to ERCOT indicating whether they expect to have Demand/Price response programs operating on September 1. - Done
    One REP responded on August 17 (Monday after Saturday deadline)
    One NOIE responded on August 19 (no programs)

## Slide 4: Key Survey Dates for 2020
  September 1: Snapshot date … submissions to ERCOT based active participants on this date.
    REPS may begin submitting ESIID participation information
      None received so far
      Would be helpful for a REP to submit a test file
      ERCOT NAESB code has been changed and tested to accommodate new categories
      Need to verify that Market files flow through the process

## Slide 5: Key Survey Dates for 2020
  September 1: REPs may submit requests for ERCOT ESIID file to use for pre-validation of files submitted to ERCOT.
    Numerous requests have been submitted and all have been sent the requested files.
    The requirement on ERCOT to provide files by September 11 was met.
    One subsequent request was received after that date … file was provided within one day.
    Additional requests can be accommodated.
  October 15: date for REPs to have submitted an ESIID file and if applicable on Event File.
    ERCOT validation files sent back to REPs in two business days.
    REPs are encouraged to correct and resubmit files as soon as possible.

## Slide 6: Key Survey Dates for 2020
  October 15: date for REPs to have submitted an ESIID file and if applicable on Event File.
    ERCOT validation files to be sent back to REPs in two business days.
    REPs are encouraged to correct and resubmit files as soon as possible.
  October 31: Deadline for REP and NOIE file submissions.
    REP files corrected/resubmitted and meet the accuracy target (95% of submitted ESIIDs with no errors).
    ERCOT will notify REPs as soon as the target is met during the submission process.
    REP event files (required even if no events) consistent with ESIID participation files.
    NOIE files of participation counts and event lists.

## Slide 7: Key Survey Dates for 2020
  November 7: Deadline for NOIEs to resolve any discrepancies identified by ERCOT.
  December 15: ERCOT report posted to MIS.

## Slide 8: Questions?
ON
OFF
craish@ercot.com 512/248-3876