## Slide 1
Battery Energy Storage Task Force (BESTF) General Update
Kenneth Ragsdale
September 29, 2020

## Slide 2: Battery Energy Task Force Status Dashboard (as of September 15, 2020)
Chart: # Items
| KTC-1 | KTC-2 | KTC-3 | KTC-4 | KTC-5 | KTC-6 | KTC-7 | KTC-8 | KTC-9 | KTC-10 | KTC-11 | KTC-12 | KTC-13 | KTC-14 | KTC-15
Meeting 1 | 1
Meeting 2 | 1
Not Started | 1 | 4
Meeting 3
BESTF Consensus
Approved by TAC | 1 | 5 | 7 | 2
Revision Request In Progress | 1 | 1 | 3 | 14 | 11 | 2
Revision Request Approved | 1 | 2 | 4 | 4 | 1 | 1 | 1
Closed | 1 | 1 | 1 | 1

## Slide 3: Battery Energy Task Force Status Dashboard (as of September 15, 2020)
Chart: % Items
| KTC-1 | KTC-2 | KTC-3 | KTC-4 | KTC-5 | KTC-6 | KTC-7 | KTC-8 | KTC-9 | KTC-10 | KTC-11 | KTC-12 | KTC-13 | KTC-14 | KTC-15
Meeting 1 | 50
Meeting 2 | 17
Not Started | 100 | 50
Meeting 3
BESTF Consensus
Approved by TAC | 50 | 86 | 87 | 25
Revision Request In Progress | 50 | 50 | 50 | 100 | 100 | 25
Revision Request Approved | 100 | 100 | 100 | 100 | 50 | 50 | 17
Closed | 16 | 14 | 13 | 100

## Slide 4: Energy Storage Roadmap (updated 9-15-20)
2020
Jan 1, 2021
2024
Combination Model for ES
Single-Model ES Improvement NPRRs
Single Model NPRR (NPRR 1014) Approved
Single Model for ES
Implementation Goal
RTC and EMS 3.3 Go-Live
File Single Model NPRR (NPRR 1014)
MMS Change Freeze
EMS/MMS Change Freeze
Note that NPRR 1014 is written “on top of” filed RTC NPRRs
Combination Model NPRRs
*NPRR 957: Board approved
*NPRR 963: Board approved
NPRR 986: Board approved
NPRR 987: Board approved
NPRR 989: Board approved
NPRR 1002: Board approved
*NPRR 1020: Board approved
NPRR 1026: Self-Limiting Facilities and Self-Limiting Resources
NPRR 1029: DC-Coupled Resources [Also Part of Passport Delivery]
NPRR 1038 Limited Exemption from Reactive Power Requirements
NPRR 1043: Clarification of NPRR986 Language Related to WSL
*NPRR 995: Create Definition and Terms for Settlement Only Energy Storage
Most Combo Model NPRR language will carry over to Single Model era
* Denotes Market Participant-sponsored NPRRs

## Slide 5: General Update
Oct.15 – PRS
Oct. 22 – BESTF (last expected meeting before…..)
Nov. 5 – ROS
Nov. 11 – PRS
  RTC NPRR1007-1013 - ERCOT will file comments for urgency & seek approval
  BESTF NPRR1014 (single model) and NPRR1029 (DC Coupled) – ERCOT will file comments for urgency & seek approval.
Nov. 18 – TAC
  Approve RTCTF 7 RTC NPRRs and RTC NOGRR211
  Approve RTC OBDRR020 (with urgency)
  Approve BESTF NPRR1014 and NPRR1029
Dec. 8 – ERCOT Board
  Approve items from TAC
Credit Working Group has reviewed NPRR 1014 and NPRR1029 and completed their Credit Assessment

## Slide 6: In-flight NPRRs [as of September 28, 2020] (blue)
  NPRR 1014 (BESTF-4) Energy Storage Resource Single Model: [Target 12/8/20 BoD] [10/15/20 PRS 11/18/20 TAC]
  NPRR 1029 (BESTF-6) DC-Coupled Resources: [Target 12/8/20 BoD] [10/15/20 PRS 11/18/20 TAC]
  NPRR 1026 (BESTF-7) Self-Limiting Facilities: [10/15/20 PRS 10/28/20 or 11/18/20 TAC]
  NPRR 995 (RTF-6) Create Definition and Terms for Settlement Only Energy Storage: [Not on list] [10/7/20 WMS 10/15/20 PRS 10/28/20 or 11/18/20TAC]
  NPRR 1043: Clarification of NPRR 986 Language Related to WSL: [Not on list] [9/29/20 BESTF 10/15/20 PRS 10/28/20 or 11/18/20TAC]

## Slide 7: KTCs Recently Approved by TAC …Working on NPRRs [as of Sep 28, 2020] (green)
  KTC-8-1 Should WSL treatment extend to batteries that can self-serve PUN Load with stored Energy [No NPRR is required (N/A)]
  KTC-10 ESR Study and Capacity Assumptions [at SAWG and ROS]
  KTC-12 Co Located AC Connected ESRs [No NPRR is required (N/A)]
  KTC-15-2 Energy Storage Resources Market Suspension and Market Restart Settlement [NPRR language in NPRR 1029]
  KTC-15-7 Ancillary Service Responsibility Compliance Related to EEA Level 3 Charging Suspensions [NPRR language being developed by ERCOT]
  KTC-15-8 Limited Exemption from Reactive Power Requirements for Certain Energy Storage Resources [NPRR 1038 recommended for approval at 9/23/20 TAC]

## Slide 8: Not Started or Not Yet Completed [as of Sep 28, 2020] (grey or red)
  KTC 7-4 Settlement Only Energy Storage settled at Nodal pricing while charging and discharging [Part of NPRR 995]
  KTC-8-2 Should Wholesale Storage Load treatment extend to non-dispatched energy storage resources? (Part of NPRR 995)
  KTC 9-1 ESR (in SCED) interconnected to distribution system …. (to be discussed in coordination with DGR)
  KTC 15-3 Switchable Resources (TBD)
  KTC 15-4 Provisions Associated with Delayed Outages (TBD)
  KTC 15-5 Black Start Service (TBD)
  KTC 15-6 RMR and MRA Services (TBD)

## Slide 9: List of NPRRs [as of September 28, 2020]
  NPRR 1043 Clarification of NPRR 986 Language Related to WSL
  NPRR 1038 Limited Exemption from Reactive Power Requirements for Certain Energy Storage Resources
  NPRR 1029 DC-Coupled Resources
  NPRR 1026 Self-Limiting Facilities and Self-Limiting Resources
  NPRR 1020 Add Definition of IBSS [Not on list]
  NPRR 1014 Energy Storage Resource Single Model
  NPRR 1002 ESR Single Model Registration and Charging Restrictions in Emergency Conditions
  NPRR 995 RTF-6 Create Definition and Terms for Settlement Only Energy Storage [Not on list]
  NPRR 989 Energy Storage Resource Technical Requirements
  NPRR 987 Energy Storage Resource Contribution to Physical Responsive Capability and Real-Time On-Line Reserve Capacity Calculations
  NPRR 986 Energy Storage Resource Energy Offer Curves, Pricing, Dispatch, and Mitigation
  NPRR 963 Base Point Deviation Settlement and Deployment Performance Metrics for Energy Storage Resources (Combo Model)
  NPRR 957 RTF-4 Definition of Energy Storage Resource and Related Registration and Telemetry Requirements
Green indicates approved by BoD