|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [995](http://www.ercot.com/mktrules/issues/NPRR995) | NPRR Title | RTF-6 Create Definition and Terms for Settlement Only Storage |
| Impact Analysis Date | January 12, 2021 |
| Estimated Cost/Budgetary Impact | Between $800k and $1.2MAdditional Cost to Implement in Passport: TBD |
| Estimated Time Requirements | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List ([PPL](http://www.ercot.com/services/projects)) for additional information.Estimated project duration:  20 to 30 months in current systemsPassport Schedule Risk Assessment:  Significant Risk to Passport Schedule |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 96% ERCOT; 4% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Resource Integration 44%
* Market Settlements (S&B) 38%
* Market Management Systems (MMS) 9%
* Data and Information Products (DAIP) 4%
* Energy Management System (EMS) 2%
* Network Model Management System (NMMS) 1%
* CRM & Registration System (REG) 1%
* Integration 1%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |