

System Planning

**Monthly Status Report**

Report Highlights

* ERCOT is currently reviewing proposed transmission improvements with a total estimated cost of $1,112.96 Million as of December 31, 2020.
* Transmission Projects endorsed in 2020 total $1,043.29 Million as of December 31, 2020.
* All projects (in engineering, routing, licensing and construction) total approximately $7.6 Billion as of October 1, 2020.
* Transmission Projects energized in 2020 total about $1.20 Billion as of October 1, 2020.

Regional Planning Group Reviews

* AEPSC has submitted the LRGV Import Project. This is a Tier 1 project that is estimated to cost $73.4 million. AEPSC has also requested that ERCOT provide a conditional endorsement for an additional $357.2 million project.  ERCOT’s independent review has been conducted in accordance with Protocol Section 3.11.4.9(3), and this project is currently placed on hold until the LNG loads are confirmed.
* STEC has submitted the Lower Rio Grande Valley Transmission Expansion Project. This is a Tier 1 project that is estimated to cost $511 million. ERCOT’s independent review has been conducted in accordance with Protocol Section 3.11.4.9(3), and this project is currently placed on hold until the LNG loads are confirmed.
* Oncor has submitted the Nacogdoches Southeast Switch – Redland Switch – Lufkin Switch 345-kV Loop Project. This is a Tier 2 project that is estimated to cost $71.26 million. This project is currently under ERCOT’s independent review.
* AEPSC has submitted the Hamilton Road to Maxwell 138-kV Line Rebuild Project. This is a Tier 3 project that is estimated to cost $28 million. This project is currently in the RPG study mode.
* Oncor has submitted the Royse - Commerce 69 kV Line Conversion to 138 kV Project. This is a Tier 3 project that is estimated to cost $72.1 million. This project is currently in the RPG comment period.

More information on current and past RPG projects can be found on the ERCOT MIS Secure (digital certificate required): <https://mis.ercot.com/public/data-products/grid/regional-planning>

Past email communication on RPG projects can be found on the ERCOT listserve by signing up for the REGPLANGROUP list: <http://lists.ercot.com/scripts/wa-ERCOT.exe?A0=REGPLANGROUP>

Planning Model Activities

The short-term calendar of major planning model events is as follows:

* By March 1, 2021 20SSWG Update 2 cases and TPIT are posted
* By March 31, 2021 20SSWGU2 Contingency definitions and Planning Data Dictionary are posted

The following table shows interconnection projects that met Planning Guide section 6.9(1) and 6.9(2) and were modeled in the SSWG cases as a full model or as a simple model in accordance with Planning Guide section 6.9.





Permian Basin Oil Rig Count[[1]](#footnote-1)



Other Notable Activities

* ERCOT posted the public version of the 2020 Regional Transmission Plan report, the 2020 Long-Term System Assessment report, and the 2020 Report on Existing and Potential Electric System Constraints and Needs to <http://www.ercot.com/gridinfo/planning>.
* ERCOT is performing the West Texas Export Study and plans to finalize the analysis in June, 2021.
1. +/- symbol indicates the increase or decrease from the previous month in oil rigs present in each county. There are 108 rigs, including a total increase of 4 oil rigs, in the Permian Basin from November to December 2020. [↑](#footnote-ref-1)