## Slide 1
Real-Time Co-optimization Task Force (RTCTF) Update
Matt Mereness
RTCTF Chair
TAC
January 27, 2021

## Slide 2: Outline of RTCTF Update
RTC Revision Requests Update
RTCTF Charter and Next Steps
RTCTF Items for Future Consideration

## Slide 3: RTC Revision Requests
RTCRRs | Pages 549 total
NPRR1007- RTC NP3- Management Activities for the ERCOT System | 62
NPRR1008- RTC NP4- Day-Ahead Operations | 65
NPRR1009- RTC NP5- Transmission Security Analysis and Reliability Unit Commitment | 39
NPRR1010- RTC NP6- Adjustment Period and Real-Time Operations | 248
NPRR1011- RTC NP8- Performance Monitoring | 49
NPRR1012- RTC NP9- Settlement and Billing | 15
NPRR1013- RTC NP 1, 2, 16, 25- Overview, Definitions/Acronyms, Registration and Qualification of MPs, and Market Suspension and Restart | 24
NOGRR211- RTC Nodal Operating Guides 2 and 9- System Operations and Control Requirements and Monitoring Programs | 21
OBDRR020- RTC - Methodology for Setting Maximum Shadow Prices for Network and Power Balance Constraints | 26
RTC Revision Requests approved at Dec 2020 Board meeting

## Slide 4: RTCTF Charter and Next Steps
RTCTF Charter approved by TAC in 2019:
  Phase 1: Develop RTC Principles (2019)
  Phase 2: Develop RTC Revision Requests (2020)
Having completed Phase 2, there is recognition that additional engagement is needed with stakeholders in terms of policy details and implementation/readiness work related to Real-Time Co-optimization (RTC).
After discussion with RTCTF stakeholders at its last meeting, there was consensus that the next two slides reflect a list of “items for future TAC consideration” after the RTC Revision Requests are approved.

## Slide 5: RTCTF Items for Future Consideration
POLICY - Open policy discussion items:
  Parameters for Ancillary Service proxy offers
  Ancillary Service Demand Curves (ASDCs) for use in Reliability Unit Commitment (RUC) studies
  Any needed discussion on triggers for initiating off-cycle Security-Constrained Economic Dispatch (SCED) executions
    Largely driven by ERCOT Operator desk procedures and discretion today
  Consideration of NPRR for allowing real-time updates to offers in current Real-Time Market and future with RTC.
ANALYSIS - Requested analysis going forward:
  Framework for periodic analysis comparing RTC and the current Operating Reserve Demand Curve (ORDC) design – Key Principle 1.1(8)

## Slide 6: RTCTF Items for Future Consideration (continued)
SUPPORTING DETAILS - Other documentation that may need review:
  Verifiable Cost Manual (Change for on-line hydro Resources per Key Principle 1.3(3))
  Additional review of transmission constraint max. shadow price values
  Operation Procedures (e.g., removing SASM and HASL/LASL)
  Business Practice Manuals (e.g., changes to COP and telemetry)
MARKET PARTICIPANT NEEDS - Market needs for the transition and implementation:
  Mapping of bill determinants to extracts and reporting for developing shadow settlement
  Changes to Inter-Control Center Communications Protocol (ICCP) handbook, and documentation for non-ICCP market submissions
  Market trials/training/annual seminar engagement
  Any details MPs need for designing their control systems

## Slide 7: Wrap-Up and Recommendations
Recommendation that TAC sunset the RTCTF.
ERCOT proposes working with TAC leadership to develop a Passport Implementation Working Group or Task Force in the coming months.
Recommendation that TAC consider ownership and assignments of the RTCTF-identified items that will require stakeholder engagement prior to 2024 Passport implementation
  Policy items- Potentially to WMS
  Analysis items- Potentially to WMS
  Supporting details- Future implementation working group / task force
  Market Participant needs- Future implementation working group / task force