|  |  |  |  |
| --- | --- | --- | --- |
| PGRR Number | [088](http://www.ercot.com/mktrules/issues/PGRR088) | PGRR Title | Include Financial Security Amount in the Monthly Generator Interconnection Status Report |
| Impact Analysis Date | April 27, 2021 |
| Estimated Cost/Budgetary Impact | Between $20k and $40kAdditional Cost to Implement in Passport: N/ASee Comments |
| Estimated Time Requirements | The timeline for implementing this Planning Guide Revision Request (PGRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List ([PPL](http://www.ercot.com/services/projects)) for additional information.Estimated project duration:  3 to 5 months in current systemsPassport Schedule Risk Assessment:  No Risk to Schedule  |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 100% ERCOT; 0% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Resource Integration and Ongoing Operations (RIOO) 53%
* Data Management & Analytic Systems 47%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| Implementation of this PGRR is expected to take place after the completion of the in-flight RIOO project. |