|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1063](http://www.ercot.com/mktrules/issues/NPRR1063) | NPRR Title | Dynamic Rating Transparency |
| Impact Analysis Date | June 8, 2021 |
| Estimated Cost/Budgetary Impact | Between $15k and $25kAdditional Cost to Implement in Passport: N/A |
| Estimated Time Requirements | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List ([PPL](http://www.ercot.com/services/projects)) for additional information.Estimated project duration:  3 to 4 months in current systemsPassport Schedule Risk Assessment:  No Risk to Schedule  |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 100% ERCOT; 0% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* ERCOT Website and MIS Systems 100%
 |
| ERCOT Business Function Impacts | ERCOT will update its business processes to implement this NPRR. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |