|  |  |  |  |
| --- | --- | --- | --- |
| SCR Number | [814](http://www.ercot.com/mktrules/issues/SCR814) | SCR Title | Point-to-Point (PTP) Obligation Bid Interval Limit |
| Impact Analysis Date | | June 29, 2021 | |
| Estimated Cost/Budgetary Impact | | Between $10k and $25k  Additional Cost to Implement in Passport: N/A | |
| Estimated Time Requirements | | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List ([PPL](http://www.ercot.com/services/projects)) for additional information.  Estimated project duration:  3 to 5 months in current systems  Passport Schedule Risk Assessment:  No Risk to Schedule | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 100% ERCOT; 0% Vendor  Ongoing Requirements: No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Market Operation Systems 100% | |
| ERCOT Business Function Impacts | | No impacts to ERCOT business functions. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |