## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
07/13/2021

## Slide 2: Flight 0621 Details
9 New CRs successfully tested in Flight 0621 including 3 DUNS+4 CRs
1 New Service Provider successfully tested in Flight 0621 with one of the New CRs
6 Existing CRs successfully tested in Flight 0621, 5 for service provider change and 1 adding a territory
Retail Market Subcommittee
07/13/21

## Slide 3: Flight 1021 Preview
Flight 1021 Application deadline is 08/18/21
Flight 1021 signup deadline is 09/08/21
Connectivity testing begins on 09/14/21
Day 1 transactions begin on 10/11/21
Flight 1021 is scheduled to conclude on 10/22/21
Contingency period concludes 10/29/21
Retail Market Subcommittee
07/13/21