|  |  |  |  |
| --- | --- | --- | --- |
| SCR Number | [813](http://www.ercot.com/mktrules/issues/SCR813) | SCR Title | NMMS Jointly-Rated Equipment Coordination Confirmation |
| Impact Analysis Date | July 27, 2021 |
| Estimated Cost/Budgetary Impact | Between $100k and $150kAdditional Cost to Implement in Passport: N/A |
| Estimated Time Requirements | The timeline for implementing this System Change Request (SCR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Please see the Project Priority List ([PPL](http://www.ercot.com/services/projects)) for additional information.Estimated project duration:  5 to 7 months in current systemsPassport Schedule Risk Assessment:  No Risk to Schedule  |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 60% ERCOT; 40% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Network Model Management System (NMMS) 100%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |