|  |  |  |  |
| --- | --- | --- | --- |
| SCR Number | [815](http://www.ercot.com/mktrules/issues/SCR815) | SCR Title | MarkeTrak Administrative Enhancements |
| Impact Analysis Date | July 27, 2021 |
| Estimated Cost/Budgetary Impact | Between $75k and $95kSee Comments |
| Estimated Time Requirements | The timeline for implementing this System Change Request (SCR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Please see the Project Priority List ([PPL](http://www.ercot.com/services/projects)) for additional information.Estimated project duration: 6 to 9 months |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 100% ERCOT; 0% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Retail Systems 98%
* Integration Systems 2%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| If approved, ERCOT plans to combine SCR815 with a planned technical refresh project for increased efficiency. In order to meet software upgrade deadlines, the combined effort is expected to have an initial technical refresh phase which will be immediately followed by an enhancement phase that includes the requirements of SCR815. |