|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [995](http://www.ercot.com/mktrules/issues/NPRR995) | NPRR Title | RTF-6 Create Definition and Terms for Settlement Only Storage |
| Impact Analysis Date | | July 27, 2021 | |
| Estimated Cost/Budgetary Impact | | Between $800k and $1.2M  Additional Cost to Implement in Passport: TBD | |
| Estimated Time Requirements | | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Please see the Project Priority List ([PPL](http://www.ercot.com/services/projects)) for additional information.  Estimated project duration:  20 to 30 months in current systems  Passport Schedule Risk Assessment:  Significant Risk to Passport Schedule | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 96% ERCOT; 4% Vendor  Ongoing Requirements: No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Resource Integration 44% * Market Settlements (S&B) 38% * Market Management Systems (MMS) 9% * Data and Information Products (DAIP) 4% * Energy Management System (EMS) 2% * Network Model Management System (NMMS) 1% * CRM & Registration System (REG) 1% * Integration 1% | |
| ERCOT Business Function Impacts | | No impacts to ERCOT business functions. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |