| NPRR Number | 1077 | NPRR Title | Extension of Self-Limiting Facility Concept to Settlement Only Generators (SOGs) and Telemetry Requirements for SOGs |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 3, 2021 |  |
| Estimated Cost/Budgetary Impact |  | Between $100k and $160k Additional Cost to Implement in Passport: N/A |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 7 to 10 months in current systems Passport Schedule Risk Assessment: Potential Risk to Schedule |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Resource Integration and Ongoing Operations (RIOO) 46% - Energy Management System (EMS) 43% - Grid Modeling Systems 11% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.