## Slide 1
ListServ Update
Mick Hanna
Supervisor, IT Support Services
ERCOT Public
September 2021

## Slide 2: ListServ Highlights
Go Live Date
  7/28/21
On Prem Design
  Cybersecurity layers exist both for the web UI and the email communication.
  Mail server is utilizing automatic load balancing.
  2 instances exist at both data centers for a total of 4 instances.
  1 instance will be active at any given time.
Issues Seen So far
  Delivery delay (specifically with posts containing attachments) due to scanning for cyber related threats.
  Certain posts not being sent out, due to spam rules within ListServ.
  Posts being queued up on inactive instances due to server restarts related to routine patching.

## Slide 3: Next Steps
Vendor Training
  List owner training has been completed.
  Admin training is scheduled for the week of 9/20
First Site Failover
  Planned for 9/19/21
SLA and Reporting Management
  Reporting has begun on ListServ performance at RMS and TDTMS along with other system metrics.
  ListServ SLAs will be defined and shared at the ERCOT SLA page (along with the Market Data Transparency and Retail SLA documents).