## Slide 1
NMMS Projects
Joel Koepke
9/21/21

## Slide 2: Agenda
NMMS Projects
  (started) Tech Health
  (in discussion) Schema Upgrade

## Slide 3: NMMS Projects - Tech Health Project
Status:
  In “Initiation”
Scope:
  Update backend hardware
  Upgrade database version
    No changes to “grid” data
  (due to the above) Upgrade SGEM
Schedule (Tentative)
  Cutover to New NMMS: October 2022
  MP Training: July/August 2022
  MP Testing: July/August 2022

## Slide 4: NMMS Projects – Schema Upgrade
Status:
  Concept; not scheduled.
Scope:
  Convert underlying NMMS schema from CIM10 to CIM16
    Example – Transformers are modeled differently
  Posted CIM models will change to version 16
  Ensure non-native NMMS extracts are unaffected
  Ensure proper awareness to all MPs
Schedule
  Still in discussion
  Duration tentatively 18 months.