|  |  |  |  |
| --- | --- | --- | --- |
| RRGRR Number | [030](http://www.ercot.com/mktrules/issues/rrgrr030) | RRGRR Title | Allow New Voltage Levels in Resource Asset Information |
| Impact Analysis Date | | July 27, 2021 | |
| Estimated Cost/Budgetary Impact | | Less than $5k, which will be absorbed by the Operations & Maintenance (O&M) budgets of affected department. | |
| Estimated Time Requirements | | No project required. This Resource Registration Glossary Revision Request (RRGRR) can take effect within 3-5 months after Public Utility Commission of Texas (PUCT) approval.  See comments | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 100% ERCOT; 0% Vendor  Ongoing Requirements: No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Resource Integration and Ongoing Operations (RIOO) 100% | |
| ERCOT Business Function Impacts | | No impacts to ERCOT business functions. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| If approved, ERCOT plans to implement the Resource Integration system changes as part of a future phase of PR106-01, RARF Replacement. |