## Slide 1
Item 5: Securitization Update
Mark Ruane
Senior Director, Settlements, Retail and Credit
WMS
ERCOT Public
November 3, 2021

## Slide 2: Securitization Update
The PUC issued the Debt Obligation Orders for Securitization Subchapter M and Subchapter N on October 13th.
This presentation provides:
  An outline of next steps and the currently expected implementation timelines for M and N,
  A high-level reconciliation of expected recoveries of outstanding short-paid amounts, and
  Highlights of the Subchapter M implementation NPRR.

## Slide 3: Securitization Update
The following slides lay out the sequence of key activities for M and N.
Many securitization dates are subject to change due to:
  Timing of when debt funding is received (outside of ERCOT’s control)
  ERCOT’s ability to rapidly develop and validate manual activities
  ERCOT’s ability to expedite the securitization project work in conjunction with the in-flight FFR go-live December & DGR go-live Feb 2022.
ERCOT will provide updates to TAC and Market Notices will be issued as applicable throughout the process.
ERCOT expects Board and PUCT approval for M in December 2021 and for N in February 2022.
A. Next Steps and Timeline

## Slide 4: Securitization Update
Subchapter M Securitization Default Charge Milestones
Item | Target Dates
Urgent M NPRR posted | November 1, 2021
Anticipated finalization of funding timeline / Market Notice | November 4, 2021
M NPRR PRS review | November 10, 2021
M NPRR CWG/MCWG review | November 11, 2021
M closing to secure funds (up to $800M) | November 2021
Disbursement of M funds (manual process) | November/December 2021
M NPRR TAC review | November 17, 2021
M NPRR Board review | December 9-10, 2021
(Continued on next slide)
A. Next Steps and Timeline

## Slide 5: Securitization Update
Subchapter M Securitization Default Charge Milestones
Item | Target Dates
M NPRR PUCT review | December 16, 2021
Market notice with implementation details | December 17, 2021
M escrow deposit requirement estimates available (manual process) | Late December 2021
M escrow deposit requests | January 3, 2022
Initial Default Charge Miscellaneous Invoices issued (manual process) | January 11, 2022
Initial invoicing of non-Period of Emergency Uplift (manual process) | Late January 2022
Project for M automation to automate manual processes | TBD 2022
A. Next Steps and Timeline

## Slide 6: Securitization Update
Subchapter N Securitization Uplift Balance Milestones
Item | Target Dates
Urgent N NPRR posted | TBD
N NPRR PRS review | TBD
N NPRR TAC review | TBD
Opt-out deadline | November 27, 2021
Deadline for ERCOT to file its calculation of total exposure and LRS (one-time manual calculation) | December 7, 2021
Deadline for LSEs to verify ERCOT’s exposure calculation | December 22, 2021
N NPRR Board review | February 8, 2022
N NPRR PUCT review | February 10, 2022
(Continued on next slide)
A. Next Steps and Timeline

## Slide 7: Securitization Update
Subchapter N Securitization Uplift Balance Milestones
Item | Target Dates
N Closing to secure funds (up to $2.1B) | Q1 2022
Disbursement of N funds (one-time manual process) | Q1 2022
System go-live for daily N invoicing* | ~ March 2022
N escrow deposit requirement notifications | TBD 2022
Initial N invoicing | TBD 2022
* N release date has interdependencies and constraints related to completion of FFR and DGR release activities (people and system environment constraint risks).
A. Next Steps and Timeline

## Slide 8: Securitization Update
B. Expected Recoveries of Short-Paid Amounts
* Non-Emergency Day portion not broken out

## Slide 9: Securitization Update
C. M Implementation NPRR Key Points
The M Implementation NPRR is consistent with the terms of the Debt Obligation Order. However, the NPRR contains additional clarifications and detail consistent with Protocols. Market Participants should be aware of the following:
Invoicing will be monthly, on the seventh Business Day.
Invoices are due on the second Bank Business Day after issuance.
Initially there will be miscellaneous invoices, later to be supplanted by a new invoice type.
Invoices will not be netted with other ERCOT invoices and must be paid separately.
M securitization collateral is an escrow deposit, and is referenced as such.

## Slide 10: Securitization Update
C. M Implementation NPRR Key Points
Except in a Payment Breach, M invoices cannot be paid out of M escrow deposits.
There will be a distinct account for M securitization payment funds. Remittances must be made to this account to avoid Payment Breach.
Electronic Funds Transfers (EFTs) for payment must be from domestic banks.
Likewise, M escrow deposits are distinct from collateral held for general market purposes.
Cash and letters of credit are acceptable for escrow deposits. Unsecured credit can not be utilized.
Letters of credit must be for the benefit of Texas Electric Market Stabilization Funding M LLC.

## Slide 11: Securitization Update
C. M Implementation NPRR Key Points
Letters of credit are subject to ERCOT letter of credit issuer limits.
Letters of credit must be on ERCOT-approved forms.
Letters of credit must be from domestic banks or domestic branches of foreign banks.
Like general collateral, escrow deposit requests must be met within two Bank Business Days.
Interest will be paid on escrow deposits in accordance with existing collateral rule.
Default Charge Invoices are based on market activity in the most recent month for which there are Final Settlements. Default Charge escrow deposit requirements are based on the most recent month for which there are Initial Settlements.

## Slide 12: Securitization Update
Questions