|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1091](http://www.ercot.com/mktrules/issues/NPRR1091) | NPRR Title | Changes to Address Market Impacts of Additional Non-Spin Procurement |
| Impact Analysis Date | | November 16, 2021 | |
| Estimated Cost/Budgetary Impact | | Between $120k and $160k | |
| Estimated Time Requirements | | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval.  Estimated project duration: 7 to 10 months | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 60% ERCOT; 40% Vendor  Ongoing Requirements: No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Market Operation Systems 73% * Data Management & Analytic Systems 20% * Energy Management Systems 7% | |
| ERCOT Business Function Impacts | | No impacts to ERCOT business functions. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |