## Slide 1: Emergency Conditions List
ROS & WMS Update to TAC
November 29th, 2021

## Slide 2: OVERVIEW
Edits in this month’s update reflect recent guidance aiming to complete items if
  Assigned to and being taken up by a working group
  A revision request has been introduced to address the issue
Some items have been left as “In Progress” pending review and discussion at the December subcommittee meetings
Plan to bring remaining “In Progress” items to January TAC meeting for close out
Items “Awaiting Commission Direction” were not edited, pending additional TAC feedback

## Slide 3: ROS COMPLETED ITEMS
Item | Description | Findings
4 | Load Shed: consider adjusting operational practices, understand practical, operational limits | NPRR1094, NOGRR233 submitted allowing UF relay load to be manually shed
5 | Outage Scheduler: explore reporting & timing requirement changes to achieve enhanced situational awareness | NPRR1084 submitted to improve reporting of resource outages, derates
6 | Resource Telemetry: ensure accurate exchange of resource telemetry related to PRC | NPRR1085 submitted addressing continuous validity of PRC and dispatch through timely changes to resource telemetry and COPs
29 | Load Impact to GTCs: determine impact of load shed on generation curtailments for generation tied to GTCs | ERCOT presented summary of generation curtailment by constraints during 2021 February event at the June 2021 CMWG meeting
30 | Frequency relay points: analyze load shed responsibilities related to frequencies for generation & load to ensure alignment | Allow NOGRR226 (revising 5% TO load shedding relay point) to work through the stakeholder process
45 | Frequency: analyze system frequency leading up to EEA and determine impact of low frequency on generation and load tripping (combined with #30) | Allow NOGRR226 to work through the stakeholder process; PDCWG recommends creation of a temporary task force to review ERCOT's Ancillary Services Methodology
122 | Dynamic Load Shed: Consider use of dynamic load shed ratios by comparing static load shed table to dynamic (actual)load ratio shares during the winter event | SB3 requires seasonal load shed obligations. Concern about complexity of calculating / communicating load shed obligations in real-time. No recommended changes.

## Slide 4: ROS STATUS UPDATE
Item #42 (Underfrequency Relay Process): updated item description has been modified as discussed at November ROS; plan to bring back for close out at January TAC
NPRR1094 and NOGRR233 allowing UF relay load to be manually shed are in the stakeholder process
Previous Description | Updated Description
Modify under-frequency relay (UFR) process to understand whether they can be used in smaller areas. Create a comparison among Transmission Operators and related Distribution Service Providers with how the UFRs performed with different types of load. | Review under-frequency relay requirements to determine if changes are needed to improve Transmission and / or Distribution Service Providers' abilities to shed and rotate load.

## Slide 5: JOINT ROS/WMS COMPLETED ITEMS
Item | Description | Findings
7 | DER Registration: expand registration and real time data requirements for all resource types | NPRR1077, PGRR092, RRGRR029 submitted extending self limiting concept to SOGs and telemetry requirements for SOGs
16 | Should ERCOT Summer Preparedness communications begin to include Winter preparedness | Addressed by RECTF - RMS will hold Weather Preparedness workshops for summer and for winter
35 | Natural gas supply emergencies: review current procedures, communication requirements | Discussed at 9/24/21 GEWG working group; determined no action needed at this time, pending outcomes of PUC, RRC activities
41 | DC Ties: review performance, consider impacts to planning assumptions and other policies | DC Ties were available, but schedules curtailed during Uri SAWG reviewed and per protocol methodology, future winter DC tie capacity contribution will use URI DC tie performance as a basis OWG recommended no changes PLWG recommended no planning guide revisions but did recommend Update specific study scope document to include specific assumptions for DC Tie contributions study scenarios should include scenarios with zero DC tie contributions
44 | Ancillary Service Products: review existing products, determine if existing suite of products and amounts is adequate based on Uri lessons learned | NPRR1093, NPRR1096, NOGRR232, OBDRR032, OBDRR033 were all submitted with impacts to A/S PDCWG recommends creation of a temporary task force to review ERCOT's Ancillary Services Methodology

## Slide 6: JOINT ROS/WMS COMPLETED ITEMS
Item | Description | Findings
48 | ERS Program Review: Review performance during Uri, determine if adjustments are needed | Developed list of lessons learned as reflected in NPRR1090 which was submitted and has been approved
50 | Demand Response: Review performance during Uri for REP and NOIE areas, determine if adjustments needed | DR performance for REP and NOIE areas reviewed by DSWG; NPRR1087 prohibiting critical load participation as Load Resources or ERS was submitted and has been approved
55 | Should critical infrastructure be prohibited from participating in demand response programs, at least during severe weather events? | NPRR1087 prohibiting critical load participation as Load Resources or ERS was submitted and has been approved
86 | Constraint management process during EEA3: Assess if changes are warranted. How much generation was curtailed for congestion including GTC during EEA3? | Current procedures outline when ERCOT constraint management actions are taken; Network Security Analysis Inactive & Active Constraints reports provide market visibility
91 | Could fast frequency response play a bigger role? | WMWG reviewed multiple proposals to increase participation from ESRs and an opinion paper concluding that underprocurement of a single AS product was not an issue during URI was discussed PDCWG recommends creation of a temporary task force to review ERCOT's Ancillary Services Methodology. Allow NOGRR226 (revising 5% TO load shedding relay point) to work through the stakeholder process

## Slide 7: WMS COMPLETED ITEMS
Item | Description | Findings
61 | How should capacity reports be modified to include gas market coincident and offsetting risks with electric system? | This was previously assigned to SAWG and will continue to be discussed as part of ongoing SAWG work
62 | Critical load participation as Load Resources and ERS Loads | NPRR1087 prohibiting critical load participation as Load Resources or ERS was submitted and has been approved
87 | Changes to reserve margin target, reserve margin calculation methodologies for CDR & SARA, planning reserve margin studies including EORM & MERM | This was previously assigned to SAWG and will continue to be discussed as part of ongoing SAWG work
88 | Request to accelerate improvements to CDR, SARA, and incorporate probabilistic modeling approach | Work is ongoing for Summer 2021 probabilistic model; this item was previously assigned to SAWG and will continue to be discussed as part of ongoing SAWG work
96 | Review DR performance and compensation | DSWG completed its review of DR performance during Uri; AS compensation items to be coordinated with WMWG in the future
98 | Could more DERs have helped? Is more needed to be done for heavy version of DER or is current DER light approach sufficient? | DSWG reviewed results of an ERCOT SODG RFI; DGR will continue to be a future topic of discussion as part of ongoing DSWG work

## Slide 8: WMS COMPLETED ITEMS
Item | Description | Findings
117 | Development of probabilistic SARA and net load forecast | Work is ongoing for summer 2021 probabilistic model; probabilistic modeling and net load forecast as supplements to current resource adequacy reports are current SAWG assignments and will continue to be discussed as part of ongoing work
119 | Develop and implement updated methodology used to determine CONE | Developed draft NPRR with study timeline for developing new CONE values; on hold pending PUC action; if needed for EORM or MERM, methodology will be brought to SAWG
123 | Review Unaccounted for Energy (UFE) outcomes from Uri | February UFE analysis presented at June WMS

## Slide 9: NEXT STEPS
With TAC’s approval, we will close out the items presented in this update as “Complete”
Remaining “In Progress” items will be discussed at the December subcommittee meetings
Plan to bring remaining “In Progress” items to January TAC meeting for close out

## Slide 10
QUESTIONS?