|  |  |  |  |
| --- | --- | --- | --- |
| SCR Number | [817](https://www.ercot.com/mktrules/issues?id=8f7f8dd0-bfbd-35a2-901f-52d5b4950b2e) | SCR Title | Related to NPRR1095, MarkeTrak Validation Revisions Aligning with Texas SET V5.0 |
| Impact Analysis Date | November 30, 2021 |
| Estimated Cost/Budgetary Impact | Between $400k and $600k |
| Estimated Time Requirements | The timeline for implementing this System Change Request (SCR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Estimated project duration: 10 to 15 monthsSee Comments |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 100% ERCOT; 0% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Retail Systems 65%
* CRM & Registration Systems 24%
* Integration Systems 11%
 |
| ERCOT Business Function Impacts | ERCOT will update its business processes to implement this SCR. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| If approved, ERCOT plans to combine SCR817 with the Nodal Protocol Revision Request (NPRR) 1095, Texas SET V5.0 Changes, project. |