## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
01/19/2022

## Slide 2: Flight 1021 Details
16 New CRs successfully tested in Flight 1021 including 6 DUNS+4 CRs and 1 PUCT Option 2 CR
4 Existing CRs successfully tested for service provider change in Flight 1021
Texas Set Working Group
01/19/22

## Slide 3: Flight 0222 Preview
Flight 0222 Application deadline was 01/12/22
Flight 0222 signup deadline is 02/02/22
Connectivity testing begins on 02/08/22
Day 1 transactions begin on 02/28/22
Flight 0222 is scheduled to conclude on 03/11/22
Contingency period concludes 03/18/22
Texas Set Working Group
01/19/22