## Slide 1
Load Resource Update
ERCOT Staff
January 21, 2022 DSWG Meeting

## Slide 2: NPRR 939
Change Group Assignments for NCLRs providing RRS
Initial Requirements for the Changes Currently being reviewed and approved internally
Basic timing for the process remains as it is done currently
Going from 2 Groups to 4 Groups upon Implementation
Group Size can vary depending on RRS Capacity allowed for NCLRs
ERCOT Operators can deploy more than one group at a time
Group 1 will continue to also include any LRs not assigned to a group in the day-ahead process
Currently expected to be part of Release 3 - 5/24/2022-5/26/2022

## Slide 3: FFR System Changes and Schedule
Workshops Conducted on 10/27/21 and 12/7/21
Changes for FFR also affect submission of offers for RRS from GR, CLR, and UFR Load Resources
Changes also affect submission of trades for RRS from GR, CLR, and UFR Load Resources
Implementation is currently planned for Release R5 – 10/4/22 to 10/6/22
IT Working Group being established and will include participation from our system software vendors

## Slide 4: NPRR 1093 and 1101
Allow Interruptible Load Resources to provide Non-Spin
Dispatched with the Off-line GRs (mixed groups of GRs and NCLRs of about 500 MW)
UFR LRs must disarm their relays
Initial Requirements for the changes currently being finalized and subject to internal review
Workshop planned for February
Currently expected to be part of Release 3 - 5/24/22-5/26/22

## Slide 5: Implementation of RIOO for Load Resource Registration
On-Line Registration Tool that eliminates the RARF
Currently working on requirements for the system
Similar to process used for GRs and being implemented for DGRs
No details on release plans but have asked to have in place for NPRR 1093 Implementation in late May 2022

## Slide 6: Questions?
ON
OFF